Torbay Housing Delivery Test Action Plan 2021

September  2021

Torbay Housing Delivery Test Action Plan 2021

| 1: Summary |  | 1 |
| --- | --- | --- |
| 2: The 2020 HDT |  | 4 |
|  | The Torbay Local Plan and Historic Housing Growth in Torbay | 5 |
|  | The Scale of the Housing Need and Requirement | 9 |
| 3: Reasons for Not Meeting the HDT Target |  | 12 |
|  | Supply Side factors: Development Scepticism | 12 |
|  | Supply Side Factors: Environmental Constraints and Lack of Developable Land | 12 |
|  | Un-built permissions | 14 |
|  | Supply Side factors: Brexit, Covid and Supply shortages | 16 |
|  | Demand/ Market Capacity to Deliver the Local Plan Level of Growth | 16 |
|  | Focus of Apartments rather than houses | 16 |
|  | Increasing concentrations of deprivation: an unintended consequence | 18 |
|  | Lower than Sub-Regional Level of Demand | 22 |
|  | Impact of Covid | 24 |
| 4: Measures to Boost Housing Supply |  | 26 |
|  | Applying the Presumption in Favour of Sustainable Development | 26 |
|  | Local Plan Update | 26 |
|  | Duty to Cooperate | 27 |
|  | Neighbourhood Plans | 27 |
|  | Masterplans | 28 |
|  | Brownfield Register, Permission in Principle (PiP) and Self Build Register | 28 |
|  | Housing Company | 30 |
| 5. Specific Sites |  |  |
|  | Collaton St Mary, Paignton | 30 |
|  | Preston Down Road, Paignton | 32 |
|  | Victoria Square, Paignton | 34 |
|  | Crossways, Paignton | 35 |
|  | Hollicombe former Gasworks Site, Torquay | 37 |
|  | Inglewood, Paignton | 38 |
|  | Tor Marine, Torquay | 39 |
|  | St Kildas, Brixham | 40 |
|  | Hatchcombe Lane, Torquay | 41 |
| 6: Sources of Data |  | 42 |

| Figures |  |
| --- | --- |
| 1: 2021 HDT for the Southwest | 5 |
| 2: Likely 2021 HDT | 5 |
| 3: Population and Housing Growth in Torbay 1951-2021 | 6 |
| 4: Long term housing completions in Torbay | 6 |
| 5: Planned Vs Actual Delivery 2000 - 2021 | 8 |
| 6: Completions against requirements under the current Local Plan 2012-30 | 8 |
| 7: Drivers of Population Growth in Torbay 2020-30 (2018 Based SNPP) | 10 |
| 8: Migration Assumptions in the 2018 based Household Projections. | 10 |
| 9: NPPF “Footnote 6” Constraints | 14 |
| 10: Number of Dwellings with Planning Permission or allocated in the Development Plan, 2021. | 15 |
| 11: Brownfield/Greenfield Mix of Development in Torbay | 17 |
| 12: House price Increases in Torbay 2010-20 | 18 |
| 13: Price Increases by House Type in Torbay 2010-20 | 19 |
| 14: 2019 Indices of Deprivation. | 19 |
| 15: Housing Benefits claimants as a proportion of the Population and rented Housing Stock, 2018 | 20 |
| 16: 6 Month+ Vacancy Rates as % of Dwelling Stock | 21 |
| 17: Vacant Dwellings by Council Tax Band | 21 |
| 18: Long term vacant dwellings by town and council tax band | 22 |
| 19: Vacant Dwellings by band and length of vacancy | 22 |
| 20: Median House Price to Earnings Ratios | 23 |
| 21: Percentage increase in Jobs by Area 2000-2018 | 24 |
| 22 Employment in Torbay 2004-18. | 24 |
| 23 Torbay Self Build Register. | 29 |

Torbay Housing Delivery Test Action Plan 2021.

1.	Summary

1.1	This is Torbay’s third Housing Delivery Test Action Plan, triggered by the 2020 HDT score of 80%.  It was approved by Cabinet on 28th September 2021. The previous two HDTAPs contained detailed statistical analysis of Torbay and set out measures being taken to boost housing supply.

1.2	Rather than repeat these verbatim with slight updating, this HDT Action Plan seeks to set out Torbay’s position in an honest and open manner. Torbay will never meet its HDT requirements or be able to demonstrate five years housing supply under the current Local Plan requirement or Standard Methodology.  This is because Torbay has very significant environmental constraints, and as a coastal conurbation does not have 360 degrees of land.   The 2021 HDT, if proceeded with, will push Torbay into applying the Presumption in Favour of Sustainable Development.

1.3	Torbay has Bay wide coverage with three Neighbourhood Plans, and volunteers have worked tirelessly to prepare these, and have an ongoing and active input into planning in Torbay. The application of the Presumption is immensely dispiriting for volunteers who were informed that localism gave local people real choices.  The recent comments by Bob Seeley MP resonate strongly in Torbay:

“Therefore, working with communities gets better results than treating them as the planning equivalent of a foie gras goose, with evermore housing shoved down their gullets”

1.4	Torbay has significant deprivation issues common to many seaside resorts, due in part to an over concentration of private sector rented small flats and HMOs.  A simple drive to increase numbers will ignore the serious issues of urban deprivation; and exacerbate the dichotomy between the edge of town commuter belt residential estates and the deprived central areas.

1.5	The Council has taken action to initiate an updated Local Plan focussing on housing policies, to seek to deliver the required nearly 6,000 dwellings by 2030.  It appears extremely unlikely that this figure will be met.

1.6	We would request an urgent meeting with the Planning Inspectorate to discuss this, and options open to the LPA.

1.7	The council is also seeking to unlock housing sites that are allocated in the Adopted Local Plan and bring forward town centre regeneration and implementation of its allocated urban extensions.

1.8	The council as local planning authority must apply the Presumption in Favour of Sustainable Development at both plan making and decision taking stages of the planning process.  This is of course set out in Paragraph 11 of the NPPF, but is also contained in Policies SS3 and SS13 of the Adopted Torbay Local Plan.  Member and officer training into its application has been undertaken.   However, the operation of the Presumption is doing little to help deliver allocated brownfield sites, and nothing to level up deprived communities.

1.9	The Council has also investigated addressing the reasons for its undersupply of housing, which is reflected in this Action Plan.   It is acknowledged that there is significant housing need, and that the Government has a clearly expressed manifesto commitment to boosting housing numbers.  Accordingly, the Council is not seeking to challenge the housing need figure, but rather its deliverability on scares greenfield sites.  The Council is keen to regenerate its town centres and urban areas. This must be done on the basis of creating beautify, liveable environments, and not simply cramming in more flat conversions.

1.10	Section 2 sets out the HDT Results and the long-term housing delivery in Torbay.   Section 3 suggests reasons for Torbay’s under-supply.  These include supply side factors such as serious environmental constraints, viability constraints, and supply chain issues due to Brexit and Covid.  It also includes demand side factors such as limited demand for flats, high levels of deprivation reducing the attractiveness of central areas to owner occupiers, low local incomes and a more buoyant market closer to Exeter.

1.11	Section 4 considers solutions to boost housing supply.  These include the provision of training on the application of the Presumption in favour of sustainable development, work underway updating the Local Plan and preparing a Housing and Employment Land Availability Assessment (HELAA).  The council has entered into Duty to Co-operate discussions with neighbouring authorities about long term housing supply issues.   Section 5 updates efforts being made by the LPA and TorVista (the council owned housing company).  There is a very significant focus on seeking to regenerate the town centres and waterfronts to provide mixed use residential schemes.

2	The 2020 HDT

2.1	Torbay’s Housing Delivery Test for 2020, published 19th January 2021 was 80%. This requires a 20% buffer to be added to the Five-Year Supply calculation “to improve the prospect of achieving the planned supply”.

2.2	In the whole of the Southwest Peninsula, Torbay is the only LPA to incur a penalty on the 2020 HDT.  The three nearest areas to also fail – North Somerset, the Poole and Bournemouth, and the Isle of Wight (in the Southeast) are all coastal resorts.

2.3	It begs the question, whether Torbay is uniquely anti-development in the whole of Devon and Cornwall, or are there other factors at play.  Are there particular issues with coastal communities?

Figure 1 2021 HDT for the Southwest (Lichfields)

2.4	The Five-year Supply or HDT position are unlikely to improve under the current housing requirement.  The requirement for a 20% buffer coupled with the definition of deliverability and the Inspectorate’s zealous interpretation of deliverability make it impossible to demonstrate a five-year supply.

2.5	The government issued a Written Ministerial Statement on the contents of the 2021 Housing Delivery Test on 6th September 2021. This undertakes to publish an HDT when due (November) but to allow LPAs four months grace in their housing requirement.  Even with this grace period, Torbay’s 2021 HDT is perilously close to 75% which triggers an automatic application of the Presumption in Favour of Sustainable Development.

Figure 2: Likely 2021 HDT

|  | Adjustment | Torbay Requirement | Requirement with adjustment | Housing completions | Percentage of requirement |
| --- | --- | --- | --- | --- | --- |
| 2018/19 | 12/12 (no reduction) | 495 | 495 | 531 |  |
| 2019/20 | 11/12 | 495 | 453 | 188 |  |
| 2020/21 | 8/12 (122 days) | 586 | 391 | 260 |  |
| Total |  |  | 1339 | 979 | 73.1% |

The Torbay Local Plan and Historic Housing Growth in Torbay

2.5	Torbay’s housing completions data are available from 1980.  Torbay grew significantly in the 1960s when there was significant developable land, fewer environmental concerns and state funded council house building, post war reconstruction etc.  However, factoring in matters such as household size etc. it does not appear that net housing completions could have significantly exceeded 500 dwellings a year even in the 1960s.  Figure 3 charts Torbay’s population growth since 1950 (in decennial increments) and estimated annual net housing growth 1950-80.

Figure 3 Population and Housing Growth in Torbay 1951-2021 (housing numbers estimated pre-1980).

| Year | Population | Change (10-year period to census) | Decennial increase% | Number of net additional homes per annum in preceding decade, based on 1971 assumed household size (2.91) and 2.57 in 1981. Post 1981= actual |
| --- | --- | --- | --- | --- |
| 1951 | 85,300 | - | - |  |
| 1961 | 91,200 | +5,900 | +6.9 | 203 |
| 1971 | 105,900 | +14,700 | +16.1 | 505 |
| 1981 | 113,000 | +7,100 | +6.7 | 276 |
| 1991 | 119,700 | +6,700 | +5.9 | 434 |
| 2001 | 129,700 | +10,000 | +8.35% | 430 |
| 2011 | 130,960 | +1,260 | +0.97 | 509 |
| 2021 |  |  |  | 343 |

Source Torbay Local Plan 2004, ONS

2.6	The long-term average number of homes built in Torbay since 1980 (when Torbay’s monitoring records begin) is about 430 dwellings a year.  This includes significant areas of former greenfield expansion, including Roselands, Hookhills, Great Parks (Paignton); alongside Veille Park, and The Willows, Torquay.  These areas each delivered several thousand dwellings, but were substantially built out by the early 2000s.  The increased number of dwellings completed up to 2008 was largely due to a boom in flat conversions, lower parking requirements and general market hubris.

2.7	Housebuilding rates have not recovered since the 2008 crash, with completions in the twenty-teens being around 340 per year on average.

Figure 4 Long term housing completions in Torbay

| Year/range | Completions (all dwellings per year). |
| --- | --- |
| 1981-1991 average | 434 |
| 1991-2001 average | 430 |
| 2001-2011 average | 509 |
| 2011-2021 average | 343 |
| 1981-2021 overall average | 429 |

Source: Torbay Housing Land Monitor.

2.8	At the same time as the fall in completions, the housing requirement increased, driven by successive governments’ policy of boosting housing supply.  It also coincided with the introduction of the calculation of Full Objectively Assessed Need (and subsequently the Standard Method) in the NPPF.  This figure is a “constraints off” figure that does not take into account environmental factors.

2.9	Until 2011 the housing requirement was set by the Devon County Structure Plan 2001-16; this was set at 280 dwellings a year, and the Torbay Local Plan 1995-2011, proposed 395 dwellings per year.

2.10	The 2004 Planning and Compulsory Purchase Act sought to introduce Regional Spatial Strategies, but the Southwest RSS whilst drafted, never came into force.   Between 2004 -11 the Structure Plan and previous Local Plan and their housing requirements remained “saved” documents.

2.11	In 2011 the Coalition Government abolished “top down” housing targets through the Localism Act 2011, which also formalised Neighbourhood Planning.  Under the Localism Act (and accompanying Regulations) housing numbers were to be set locally.  However, the 2012 NPPF indicated that LPAs should meet Full Objectively Assessed Needs (FOAN) as a minimum, and meeting FOAN was an important test at local plan examinations and S78 Inquiries.

2.12	The Torbay Local Plan 2012-30 was adopted in December 2015. It is based on evidence that the FOAN is 615 dwellings a year.  It is one of the few Local Plans in the country where the housing requirement (495 dpa) is less than the FOAN (615 dpa), which is due to the area’s environmental constraints.   As a headline figure the Local Plan proposes significantly higher growth rates than the former Structure or Local Plans.  The stepped nature of the housing requirement set out in Policy SS13 of the Local Plan requires:

- 400 dwellings per year 2012/13 to 2016/17

- 495 dwellings per year 2017/18 to 2021/22

- 555 dwellings a year 2022/23 to 2029/30

2.13	However, the anticipated increase housing completions did not transpire and have not bounced back since the 2008 crash, whilst the incremental housing requirement has continued to rise.  Figures 5 and 6 chart the housing completions against the development plan requirements since 1997.

Figure 6 Completions against requirements under the current Local Plan 2012-30

| Year | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 12/13 | 13/14 | 14/15 | 15/16 | 16/17 | 17/18 | 18/19 | 19/20 | 20/21 |
| Local Plan Target | 400 | 400 | 400 | 400 | 400 | 495 | 495 | 495 | 495 |
| Cumulative Target | 400 | 800 | 1200 | 1600 | 2000 | 2495 | 2990 | 3485 | 3980 |
| Completions | 249 | 446 | 349 | 408 | 326 | 410 | 531 | 188 | 260 |
| Cumulative Completions | 249 | 695 | 1044 | 1452 | 1778 | 2188 | 2719 | 2907 | 3167 |
| Cumulative Undersupply | 151 | 105 | 156 | 148 | 222 | 307 | 271 | 578 | 813 |

The Scale of the Housing Need and Requirement

2.14	Local Housing Need/Standard Method:   The Council agrees that there is a need for housing.  At 2021 the Standard Method LHN figure stands at 559 dwellings a year for Torbay.  Note that the standard method figure fell from 612 dwellings a year in 2019 to 586 in 2020 and 559 in 2021. This was due to sluggish house price performance.  However, the ratio for 2021, when published is likely to be higher due to recent house price rises.  At June 2021 there were 1,431 families on the housing waiting list, with the greatest need being for 1 bed properties.

2.15	Like most of the Southwest, Torbay’s population growth is entirely driven by domestic inwards migration.  The council accepts that migration is an element of housing need. There is a clear need to address the ageing local population.  Moreover, the pattern is primarily younger people leaving the area.  Nevertheless, the housing need figure is driven by household projections, which are in turn driven by migration assumptions that are highly susceptible to error.  Figure 7 sets out the drivers of population change. Of the indigenous population there are 3.2 deaths for every two live births.  Figure 8 charts the differences in new household numbers calculated from the various migration assumptions in the 2018 based Household Projections.  The long term (10 year) migration rate is about 3,000 households a year fewer than the principal (2 year) migration rate.  It is acknowledged that the Standard Method continues to use the 2014 based projections.

Figure 7 Drivers of Population Growth in Torbay 2020-30 (2018 Based SNPP)

Figure 8 Migration Assumptions in the 2018 based Household Projections.

2.16	At April 2021 the outstanding requirement that needed to be met to meet the Local Plan’s housing trajectory was 5,756 dwellings.   This is about 640 dwellings a year by 2030, or nearly twice what has been achieved since 2011; and 50% more than the long-term rate of growth (shown as a yellow line in figure 8 above)

2.17	Since December 2020, which was the 5th anniversary of the Local Plan’s adoption. The five-year supply figure has been based upon the Standard Method calculation (559 dwellings a year in 2021). The 2020 housing delivery test dictates an additional 20% buffer.  This makes the annual housing requirement 559 x 120%= 671 dwellings a year.  This figure is similar to the adopted Local Plan requirement.

Conclusion to this section

2.18	There is a shortfall of 836 dwellings below where we should be in the stage of the Plan cycle.  However, the Local Plan and Standard Method requirement figures are far higher than historic rates of growth and delivery achieved in Torbay.

2.19	The following section considers supply and demand side explanations for the shortfall.

3	Reasons for not Meeting the HDT Target

3.1	This section considers reasons why housing completions have not kept pace with the Local Plan’s housing requirement.

Supply Side factors:  Development Scepticism?

3.2	It is worth asking whether Torbay is more anti-development than other areas?  Certainly, Torbay has bay-wide coverage of three Neighbourhood Plans and the neighbourhood planning bodies are heavily involved with the planning process, and all of the Plans forming Torbay’s development plan which also contain policies that constrain development.

3.3	Several allocated greenfield sites have struggled to achieve planning permission. However, this reflects the sensitive nature of constraints, infrastructure and service shortfall, rather than development scepticism per se.

3.4	Two of the three Neighbourhood Plans have allocated housing sites to meet the requirements in the Adopted Torbay Local Plan, with the third Forum (Paignton Neighbourhood Forum) currently preparing an update to include housing allocations.   The Neighbourhood Plans were very strongly supported at Referendum in 2019 and unanimously “made” by the Council.

3.5	Objections to housing proposals have been based on sound planning principles. Torbay has severe constraints (see below).  Moreover, Torbay based job numbers remain broadly at 2004 levels and have not recovered from the loss of 5,000 jobs at the former Nortel in the early 2000s- a significant local de-industrialisation that still has ramifications.

3.6	It is recognised that Torbay is not the only area where there is concern about development, or where the community acknowledge the need for housing but are concerned about the lack of quality jobs, infrastructure or environmental harm.

Supply Side Factors: Environmental Constraints and Lack of Developable Land

3.7	Torbay has very considerable constraints.  As a coastal area there is not 360 degrees of land.  There are two Special Areas of Conservation (SAC), including Greater Horseshoe Bat Sustenance and landscape connectivity zones.  The south of Torbay peninsula is designated as Area of Outstanding Natural Beauty.   The whole of Torbay is a Critical Drainage Area and key areas in town centres are within Flood Risk Zone 3 and 3b. There is a legacy of shared Victorian sewers, and overflows can harm the marine SAC.  Torbay has 24 conservation areas, over 890 listed buildings, six historic parks and gardens and 13 scheduled ancient monuments. It is a designated UNESCO Global Geopark, one of just 8 in the United Kingdom.  Despite a recently completed (2015) road into Torbay, the road network within the Bay contains severe bottlenecks that topography and important environmental designations make it impossible to bypass.  In particular the single carriageway Kings Ash Hill Paignton, and Windy Corner at Churston limit accessibility to the south of Torbay.

3.8	The remaining undesignated farmland is largely grade 2 or 3a “best and most versatile” agricultural land and/or is important habitat for cirl buntings or other fauna. Because of the South Devon rolling landscape there are very few flat sites. Feedback from the development industry is that this affects development viability as well as being a matter of landscape value. Figure 9 below shows the main constraints that are listed in Paragraph 6 of the NPPF as capable of overriding the “tilted balance”.

Figure 9 NPPF “Footnote 6” Constraints

3.9	As noted the long-term average number of homes built in Torbay since 1980 is about 430 dwellings a year.   This includes significant areas of former greenfield expansion, including Roselands, Hookhills, Great Parks Phase 1 (Paignton); and Veille Park, and The Willows, Torquay.  Most of these areas delivered 1,000+ dwellings but were substantially built out by the early 2000s.

3.10	The Torbay Local Plan 1995-2011(adopted 2004) contained employment proposals on the west of Paignton.  The Torbay Local Plan 2012-30 re-designated these as mixed use residential led development areas.  These have provided the bulk of Torbay’s growth over the last decade, including Yalberton (aka. Wilkins Drive), Yalberton Road (Berry Acres) and White Rock.

3.11	The loss of Nortel (Long Road, Paignton) in the early 2000s, and release of land allocated for employment development in the previous Torbay Local Plan (1995-2012) freed up some housing led mixed use development land including: Devonshire Park, Paignton (255 dwellings, retail and employment, P/2014/0752) and the former South Devon College campus McKay Avenue Torquay (258 dwellings plus 61 sheltered units P/2005/0138).  Under the 2004 Local Plan, the redevelopment of former holiday camps (Dolphin and Wall Park) in Brixham were also allocated for development.

Un- built permissions

3.12	At April 2021 there were 1,373 dwellings with planning permission and 494 dwellings under construction.  In addition to these, there was capacity for approximately 2,100 dwellings on non-started sites allocated for development in the Local or Neighbourhood Plans, the main sites being:

- Torquay Gateway (circa 550 dwellings, Adopted Masterplan SPD)

- Collaton St Mary. Paignton (Circa 460 dwellings, Adopted Masterplan SPD)

- Great Parks Phase 2, Paignton (circa 400 dwelling, planning brief)

- Hollicombe Former Gas Works, Preston (185 apartments with planning permission granted in 2007)

- Council Regeneration sites in all three town centres.

3.13	The Council’s measures to deliver the remaining allocated sites is set out in part 4. It is worth noting that Great Parks Phase 2, Hollicombe and the town centre sites were all allocated in the former Local Plan which was adopted in 2004.

Figure 10: Number of Dwellings with Planning Permission or Allocated in the Development Plan, 2021.

|  | No. of dwellings with planning permission on not started sites | No. of homes not started on sites that have been commenced. | Dwellings under construction at 31/03/21 | Dwellings completed 2020/21 |
| --- | --- | --- | --- | --- |
| Torquay | 234 | 280 | 299 | 104 |
| Paignton | 522 | 290 | 146 | 130 |
| Brixham Peninsula | 25 | 22 | 49 | 3 |
| Total | 781 | 592 | 494 | 237 |

Source: Torbay Council Housing Monitor and HELAA

3.14	When these areas are developed, it is difficult to see further significant opportunities for urban extensions – certainly not in the order of the significant urban extensions that were built out between the 1960s-1980s.

3.15	Torbay has historically had a steady supply of housing from small windfall sites (in this context meaning sites with a net yield of fewer than 6 dwellings).  Many of these come from the conversion of buildings into apartments.  The 2013 Strategic Housing Land Availability Assessment (SHLAA) projected 130 windfall dwellings a year.  However recent monitoring indicates that the number of windfalls achieved in the last decade is nearer to 90 dwellings a year.  The reduced viability of apartments and market demand may be a factor behind the fall in windfalls.

Supply Side factors:  Brexit, Covid and Supply shortages.

3.16	Housebuilders in Torbay have been reporting shortages in building materials, including plasterboard, steel, timber, cement, roof tiles, plasterboard, plastics,  Materials shortage: updates on 6 key materials | Construction News; 2021 building materials shortage: What is the price of building materials? (pbctoday.co.uk) .  This reflects materials shortages in almost every sector over recent years

3.17	Local housebuilders are reporting delays in receiving materials due is a shortage of HGV drivers as a result of Brexit, Covid, and an ageing workforce. Global climate events, the blocking of the Suez Canal and other events have also exacerbated supply chain problems.  Coupled with surging demand for houses and commercial construction, there is expected price inflation for building materials – for example the cost of timber has already risen by over 20% in 2021.

3.18	Clearly this is a global issue and likely to have only contributed to the last couple of years’ housing supply chain. However, higher viability areas of the UK are more likely to be able to compete for raw materials than relatively low value areas such as Torbay.

Demand/ Market Capacity to Deliver the Local Plan Level of Growth

3.19	Housing Demand. Effective demand relates to how many people want a dwelling and are willing and able to pay the prevailing market rate for it.  However, traditionally demand has been lower than for areas closer to Exeter.  The demand for family housing is greater than the demand for apartments.  This has consequences for the delivery of many of Torbay’s proposed housing sites, which are brownfield sites likely to deliver flatted developments.  In terms of need not met in the open market, the Housing and Economic Needs Assessment (2021) identifies an annual shortfall of 237 rented and 72 intermediate affordable dwellings per year.

Focus of Apartments rather than houses.

3.20	Most people who can afford one want a house rather than an apartment.  This is a long-term issue, but the effects of the Covid-19 lockdowns and issues surrounding cladding, fire safety and leaseholders’ liability have all boosted the desire for a house rather than an apartment.  As a constrained urban area, most sites in Torbay are likely to be more suitable for flatted development, and this is assumed in the densities considered in the 2008 and 2013 SHLAAs.  As a rough indicator, over 5,000 of the 8,900 dwellings identified in the Adopted Local Plan 2015 are on sites that are likely to yield apartments.  For understandable sustainability reasons, all of the Neighbourhood Plans have taken a brownfield-first approach and rejected greenfield options in the pool of sites at Appendix C of the Local Plan from which the Forums were invited to select sites (e.g., Broadley Drive, Torquay; Preston Down Road, Paignton; Copythorne Road, Brixham).

Figure 11 Brownfield/Greenfield Mix of Development in Torbay

3.21	Significant areas of the town centres are allocated for redevelopment in the Local or Neighbourhood Plans (Lower Union Lane, Market Street and Pimlico, Torquay; Victoria Square, Crossways, Station Lane Paignton; Brixham Town Centre).  Such sites are more complicated to deliver than greenfield housing sites, due to site assembly, demolition costs, flooding, conservation and other constraints.  They tend to provide apartments, for which there is lower demand and viability.

3.22	A key message from the HELAA panels that met in July 2021 was that there is strong demand for family housing in Torbay; but demand for apartments is confined to a few “golden sites” which enjoy sea views or have other locational benefits.  Purpose built town centre apartments are unlikely to be commercially viable, nor provide affordable housing. The HELAA Panel advised that build costs, additional fire regulations etc. means that building higher than 4 storeys in Torbay is not viable, other than in prime locations.  Between 2010 and 2020 apartments underperformed houses in Torbay.  Over the period 2010-20 the Consumer Price Index rose by 22% so apartments fell in price in real terms whilst house prices rose in real terms.

3.23	The Council and TDA understand the importance of urban regeneration and seeking to create high quality liveable urban environments.  This will be a significant focus in the forthcoming Local Plan update.  The challenge will be to create liveable environments where people want to live; rather than being driven by conversions to small apartments that fuel the private rented sector.

Figure 12 House price Increases in Torbay 2010-20

|  | #### All | #### Detached | #### Semi-detached | #### Terraced | #### Flat |
| --- | --- | --- | --- | --- | --- |
| #### Increase in house prices 2020-to 2021 | #### 32% | #### 38.7% | #### 36.8% | #### 34.1% | #### 20.9% |

Source: Land Registry.

Figure 13 Price Increases by House Type in Torbay 2010-20

Source: Land registry, Torbay HENA

Increasing concentrations of deprivation: an unintended consequence.

3.24	Torbay has significant urban deprivation focussed in the town centre wards, particularly in Torquay and Paignton (see Figure 14).  In both the 2016 and 2019 Indices of Deprivation, 16% of lower super output areas were in the 10% most deprived areas of England.  In the 2019 Indices of Deprivation, Torbay ranked 48th most deprived out of 317 local authority areas.  This urban focus of deprivation is due in part to the significant numbers of small, converted apartments and HMOs in these areas.  This reduces the viability of these areas for redevelopment schemes, and the attractiveness for speculative house building.

3.25	Torbay has significant clusters of houses in multiple occupancy in former holiday accommodation areas.  There are 1,470 recorded HMOs in Torbay, which is 2.49% of the housing stock. This is lower than both Exeter and Plymouth, but both of these cities will include HMOs to accommodate substantial student populations.  In addition, Torbay is likely to have a hidden stock of HMOs in ostensibly holiday accommodation.

Figure 14:  2019 Indices of Deprivation.

3.26	The 2021 Chief Medical Officer’s Annual Report 2021: Health in Coastal Communities identified concentrations of HMOs and poor accommodation as a cause of poor health in Torbay stating (p119):

“Torbay has an excessively large Private Rented Sector when compared to other similar sized local authority areas, with an upper estimate of 30% representing 21,600 dwellings. There is an ageing building stock that was not designed to reflect current needs and a history of poor conversion standards, resulting in lower quality accommodation and energy performance.

Similar to other coastal communities, Torbay has a high density of Houses in Multiple Occupation (HMOs) situated in the poorest areas, which tend to house Torbay’s most vulnerable residents. It also has a disproportionate reliance upon park home accommodation that is commonly used by older adults. There are marked inequalities within the Bay, with some of the most deprived areas in the country situated immediately beside some of the more affluent. The 2019 Index of Multiple Deprivation (IMD) – which shows the relative levels of deprivation in small geographical areas – identified 24 out of 89 areas within Torbay having levels of deprivation that placed them amongst the 20% most deprived areas of England (Fig. 6). This equates to 27% of Torbay’s population.”

3.27	Another possibility suggested by the forthcoming Torbay HENA is that because lower quartile rented flats are within housing benefit limits in Torbay, and there is an oversupply of small, converted apartments; the issues of deprivation and poor-quality living conditions accrue in the bottom of the market flat sector.  There is a significant private rented sector in Torbay nearly 60% of private sector tenants are in receipt of Housing Benefit in Torbay compared to 22.6% and 32.2% in Exeter and Plymouth respectively. At 2018, 9% of Torbay’s population were in receipt of Housing Benefit, compared to 6.1% in Exeter. This also clearly illustrates the need for more affordable housing in Torbay.

Figure 15 Housing Benefits claimants as a proportion of the population and rented housing stock, 2018

|  | #### All HB Claimants as % of population | #### Social Rented as % of stock | #### Private Rented as % of stock |
| --- | --- | --- | --- |
| #### Torbay | #### 9.0% | #### 86.7% | #### 59.7% |
| #### Exeter | #### 6.1% | #### 67.3% | #### 22.6% |
| #### Plymouth | #### 7.8% | #### 63.8% | #### 32.2% |

Source: DWP 2018

3.28	Torbay has a significant stock of vacant dwellings, with long term vacant properties (6 months or longer) making up 2% of the housing stock, compared to about 0.5% in the Southwest and 1% in England.

3.29	However, analysis of vacancy figures shows that a very large number of these are Council tax band A properties (i.e., apartments in lower value areas) both in terms of absolute numbers (Figure 17-18) and length of vacancy (Figure 19).  It is also worth noting that vacancies are not a recent phenomenon.  The vacant property data therefore suggests an oversupply of small, town centre apartments, rather than a lack of demand for all houses.

3.30	Assessment of length of vacancy shows that there is churn in the stock.   Even with “long term” vacant dwellings (6 months or longer) at April 2021, 45% only became vacant in 2020; and only 10% had been vacant for 5+ years. This suggests a slightly longer market turn-over rate.  A quick internet search of the small number of band H vacant properties suggests that they may not be vacant as such but are being left unoccupied as second properties by their owners.

Source:  Torbay Council

Lower than Sub-Regional Level of Demand

3.31	The 2020 HDTAP contains data to indicate that Torbay is a low wage economy, real earnings have fallen in Torbay since 2010, and that house prices have increased by only half the national rate of increase.

3.32	Median house prices are not especially unaffordable in Torbay, and Exeter and Torbay’s more rural neighbours enjoy higher house prices.  Feedback from housebuilders at the HELAA panels (July 2021) is that there is strong demand for houses in Torbay, but not generally for apartments.

Figure 20	Median House Price to Earnings Ratios

|  | 1997 | 1998 | 1999 | 2000 | 2001 | 2002 | 2003 | 2004 | 2005 | 2006 | 2007 | 2008 | 2009 | 2010 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Torbay | 3.91 | 4.57 | 4.30 | 4.62 | 4.96 | 6.12 | 7.88 | 8.76 | 8.90 | 8.75 | 8.78 | 8.67 | 8.39 | 8.34 |
| Plymouth | 3.02 | 3.11 | 2.98 | 2.90 | 3.19 | 4.13 | 4.43 | 5.52 | 6.14 | 6.13 | 6.62 | 5.89 | 5.57 | 5.80 |
| Exeter | 3.25 | 3.29 | 3.35 | 3.77 | 4.11 | 5.20 | 6.45 | 7.09 | 7.20 | 7.60 | 8.22 | 7.92 | 7.06 | 7.20 |

|  | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Torbay | 7.25 | 7.37 | 7.35 | 8.03 | 7.86 | 8.17 | 7.71 | 8.84 | 7.84 | 7.23 |
| Plymouth | 5.47 | 5.40 | 5.34 | 5.69 | 5.90 | 6.26 | 6.05 | 6.11 | 6.44 | 6.25 |
| Exeter | 7.17 | 7.22 | 6.97 | 7.29 | 8.08 | 7.69 | 8.55 | 8.70 | 8.45 | 8.57 |

Source ONS

3.33	On this basis the housing shortfall may be due to constraints with the allocated greenfield housing sites, and more significantly an over-allocation of brownfield apartment schemes for the market.

3.34	The sub-regional economy is driven strongly by the Greater Exeter Functional Economic Market Area (FEMA) and Housing Market Area (HMA) to the north, and the Plymouth Joint Local Plan Area to the West.  A greater range of price data is included in the 2020 HDTAP and the 2021 HENA and not repeated here.  It is acknowledged that house prices in Torbay in 2021 have risen in line with national house price inflation, reflecting the post-lockdown housing boom.

3.35	There has been no increase in jobs in Torbay since 2000, although the number of Torbay residents with work has increased. This issue is likely to be reflected in effective demand for homes; as well as raising sustainability issues relating to the location of new development.  A key principle that easily forgotten in a drive for numbers, is that homes should be located close to employment opportunities.

Source: NOMIS, analysis: Torbay Council

Impact of Covid

3.36	This HDT Action Plan was produced in the second year of the Covid-19 Pandemic, and during an ongoing national property boom for houses, and limited demand for apartments.  It remains to be seen how far people will be able to work remotely in locations such as Devon, or whether employers will wish to get employees back into the office.   Both have implications for Torbay.  It is unlikely that professionals making a lifestyle choice to work remotely from Devon will want to live in former commercial buildings converted under permitted development rights.

3.37	The Government has also announced reforms to the use classes order to give more flexibility and increase options for change without the need for planning permission, with a further tranche of permitted development rights of shops to dwellings coming into force on 1st August 2021.  The Council remains concerned about the very poor and potentially dangerous quality of many of the “units” created through permitted development rights.  They will not produce the type of accommodation that is in demand, and are likely to reinforce patterns of urban deprivation, thereby militating against the government’s levelling up aspirations.

Summary of this section.

3.38	The main reasons why housing numbers have not kept up with the requirement are due to the heavily constrained nature of Torbay, and an overreliance on brownfield schemes that are likely to deliver apartments.  Not only are such sites more complicated to deliver, but there is also limited demand for apartments, particularly when people want houses with gardens, and there are ongoing national problems with leasehold apartments.  Ever increasing the numbers into the existing built form, through conversions and permitted development (as opposed to comprehensive regeneration), will only increase the extent of deprivation and poor living environments suffered by the poorest members of the community.

3.39	The next section looks at ways in which the Council is seeking to boost housing supply.

4	Measures to Boost Housing Supply

Applying the Presumption in Favour of Sustainable Development

4.1	Member and Officer training has taken place to ensure that the Presumption in Favour of Sustainable Development is taken into account in planning decisions involving housing.  Further training is scheduled for early 2022.  This involves advising decision makers about recent Court of Appeal judgements and advice on how the Presumption should be applied.

4.2	In addition to the NPPF, Policies SS3 and SS13 of the Adopted Local Plan seek to apply a local presumption in favour of sustainable development and take measures to boost housing supply including to:

1). Bring forward additional housing land from later stages of the Plan, working closely with land owners, developers and Neighbourhood Forums; or

2) Identify additional sites through new site allocations development plan documents; or

3) Consider favourably applications for new housing, consistent with Policy SS2, H1, and other policies of this Plan.

4.3	The Torbay Council Community and Corporate Plan 21019-23, the Torbay Economic Recovery Plan 2020 and the Torbay Housing Strategy 2020-25 (adopted 2020), all make the delivery of housing, particularly affordable housing a priority.  More information on these strategies is set out in the 2020 HDTAP.  It is noted that the Housing Strategy identifies the need to improve the quality as well as the quantity of housing in Torbay.

4.4	The 2020 HDTAP also contained more details of the Local Plan’s overall strategy and housing policies, which are not repeated here.

4.5	Whilst the decision has proved highly contentions, the council has not sought to defend the Presumption at appeal (see below) but has instead accepted that Paragraph 11 of the NPPF is a relevant material consideration.

Local Plan Update

4.6	The council carried out a review of the Torbay Local Plan in November 2020.  This identified housing numbers as the main issue in need of updating, and Cabinet voted on 17 November 2020 to carry out a limited update of housing policies: “to assess whether the local plan’s housing figure should updated in line with the most recent standard methodology housing figure.   It would require an update to Local Plan Policies SS1, SS12 and SS13.  There may be a consequential impact on other policies dealing with housing supply, particularly Policy SS2 and neighbourhood area policies (SDT1, SDP1 and SDB1)”.

4.7	On 19th January 2021 Cabinet further resolved to carry out a Regulation 18 Issues consultation alongside a call for sites, with a view to determining whether the Local Plan Requirement/Standard Method level of housing need was achievable.  By coincidence both the Local Plan and Standard Methodology would require about 6,000 dwellings to be built in Torbay between 2020 and 2030.

4.8	The Council carried out a Regulation 18 consultation and call for sites between 22nd March and 4th May 2021.  A key part of the consultation to inform the Housing and Employment Land Availability Assessment (HELAA).  A first call for sites took place in late 2019, and a second in early 2021.

4.9	Sites and broad locations in the HELAA are currently being assessed.  They were discussed at developer and stakeholder panels (one for Torquay, Paignton and Brixham) in July 2021.  The Panels’ views have been used to inform this Action Plan; particularly that there is demand for houses, but limited demand for apartments apart from in prime locations.  An initial report on potential sites was put to Members in September 2021, with a final report due in November, with a view to producing a consultation Draft Local Plan Update (Reg19) in early 2022.

4.10	In addition to potential greenfield development, the HELAA will consider town centres, the scope to increase densities in Conservation Areas, re-use of holiday accommodation and car parks.  A review of retail/town centre use need is key to assessing the capacity of town centre areas to provide housing.  An updated Strategic Flood Risk Assessment is also being carried out, as many of the town centre sites have flooding issues.

4.11	The Local Plan Update will also consider the need for employment land and whether there is scope to release this for housing.  Without prejudice to this outcome, there is concern about the loss of employment land in Torbay and its impact on the local economy, as well as the quality of homes created (see figure 21 above).  The Local Plan has a “reasonable prospects” test for considering proposals involving the loss of employment land (Policy SS5) and the Adopted Torbay Local Plan (2015) re-designated major greenfield employment allocations as mixed-use areas including significant housing.  There is a strong argument that new homes should be well related to areas of employment growth.

4.12	The Local Plan Update (and other council strategies such as the Housing Strategy) is being supported by a Housing and Economic Need Assessment (HENA).

Duty to Cooperate

4.13	Torbay has strong linkages with the Exeter housing market area/functional economic market area to the north, as well as links to the Plymouth/West Devon/South Hams Joint Local Plan area to the west.  Dialogue is ongoing with neighbouring authorities to address cross boundary issues as required by paragraphs 24-27 etc. of the NPPF. As set out in earlier sections of this document, it is likely that Torbay will need to request that neighbours accommodate some of Torbay’s unachievable housing need. This will be dependent upon the assessment of need and capacity within Torbay but also a mutually compatible assessment of land supply evidence.  Torbay’s HELAA has followed Teignbridge’s methodology as closely as possible.  Torbay recognises the social and economic benefits of meeting as much of its need within its own boundaries as possible, and will strive to achieve this within the bounds of sustainable development and legal obligations.

## Neighbourhood Plans

4.14	There are three Neighbourhood Plan areas designated across Torbay, with 100% Neighbourhood Plan overage of the Unitary Authority area. All three Plans were strongly supported at referendum in May 2019 (Torquay 87% yes, Paignton 88% yes, and Brixham 89% yes).  They were made by Full Council on 19th June 2019 and form part of the Development Plan, alongside the Local Plan.  The Neighbourhood Plans can be found at www.torbay.gov.u/neighbourhood-plans.

4.15	Torquay and Brixham Peninsula Neighbourhood Plans make site allocations to meet their Local Plan number in full.  Torquay Neighbourhood Plan Policy TH1 “Housing Allocations” allocates and otherwise makes provision for 3,969 dwellings (against a Local Plan requirement for 3955 dwellings). Brixham Peninsula Neighbourhood Plan: Policy BH3 “Delivery of New Homes” allocates a range of sites for a total of 685 dwellings (against a Local Plan requirement of 660 dwellings).  The Paignton Neighbourhood Plan does not allocate sites but provides phasing conclusions at pp 93-94.  The Paignton Neighbourhood Forum is however now preparing an update that includes housing allocations.   As touched upon earlier, all three Plans take a town centre first approach and most of the sites allocated are likely to be most suited for apartments.

## Masterplans

4.16	The Council has adopted several Masterplans as Supplementary Planning Documents (SPD) to guide the development of areas identified in the Local Plan, and boost housing numbers.  These are listed chronologically below:

Great Parks, Paignton - Planning Guidance, November 2013

Torquay Town Centre - adopted as SPD, June 2015

Paignton Town Centre - adopted as SPD, June 2015

Torquay Gateway (Edginswell) - adopted as SPD, December 2015

Collaton St Mary - adopted as SPD, February 2016

4.17	The Council, TDA and Housing Delivery Company (TorVista) is working on an ongoing basis to deliver the development allocated in the Local Plan in accordance with Masterplan principles.  Work is more advanced at Collaton St Mary and is described in more detail in Section 5 below.  The Council and TDA have secured Land Release Fund money and are working with consultants to assess infrastructure needs at Edginswell Valley and have substantially resolved issues of multiple ownerships.

## Working with Small Housebuilders

4.18	The Council will work with small house builders to seek to overcome obstacles preventing sites coming forward; although it is noted that this work cannot prejudge the outcome of planning applications.   The Development Management team provide a formal pre-application advice service; and the Planning Policy Team seeks to give informal policy advice to small housebuilders.  Further communication with small housebuilders has been achieved through work on the HELAA and stalled sites.

## A Supportive Planning Contributions Regime

4.19	The Planning Contributions and Affordable Housing SPD (February 2017) sets out the Council’s approach to planning obligations. It provides additional detail to deliver the Local Plan as set out in Policy SS7 (infrastructure, phasing and delivery) and paragraph 4.3.35-36 of the Plan and Policy H2 (Affordable Housing). The SPD sets out mechanisms for assessing viability and negotiating planning obligations to ensure that viability does not result in sites stalling.

4.20	Torbay Council‘s CIL Charging Schedule came into force on 1st June 2017.  The CIL Charging Schedule is zero rated for sites of 1-3 dwellings in most parts of the built-up area in recognition of viability issues with small urban plots.  CIL is also zero rated for strategic sites in Future Growth Areas to allow s106 obligations to provide the range of infrastructure needed to make development sustainable.

## Brownfield Register, Permission in Principle (PiP) and Self Build Register

## 4.21	Torbay participated in the pilot brownfield register project in 2016, working with other local authorities and DCLG to shape and develop policy with regards to brownfield registers, which became mandatory for all councils as part of the Housing and Planning Act 2016.  Brownfield Registers will be kept up-to-date and made publicly available to help provide certainty for developers and communities and encourage investment in local areas. They should be reviewed at least annually (by 31 December).

4.22	Other measures in the Housing and Planning Act enable ‘permission in principle’ to be granted for suitable housing-led development sites listed on part 2 of the new brownfield registers, or housing-led sites allocated in a development plan (not retrospectively), therefore providing certainty on ‘in principle issues’ of land use, location and the amount of development. To be considered suitable for housing, sites must meet the definition of brownfield land and be:

Available (willing landowner);

In a suitable location for housing (in accordance with the development plan and the NPPF) and free from constraints that cannot be mitigated;

Viable and capable of being delivered within 5 years or developed later on (e.g., between 6 and 10 years);

Capable of supporting five or more dwellings or more than 0.25 hectares.

4.23	The Brownfield Register is published on the Council’s website as a tool to promote and enable suitable development sites.  Torbay has historically had a high rate of development on brownfield land, with 66% of completions since 2012 being on brownfield sites (See Figure 11 above).  The Council will explore pursuing Permissions in Principle/Part 2 Register, and also consider whether similar benefits can be achieved by including such sites within the forthcoming HELAA.

4.24	Torbay’s self and custom build register has played a small part in housing delivery within the Bay. The number of people registered in general is increasing over each ‘base period’ as evidenced in Figure 23 below.

Figure 23 Torbay Self Build Register.

| Base Period | Number of people |
| --- | --- |
| Period 1 (to 30.10.16) | 7 |
| Period 2 (31.10.16 to 30.10.17) | 7 |
| Period 3 (31.10.17 to 30.10.18) | 4 |
| Period 4 (31.10.18 to 30.10.19) | 11 |
| Period 5 (31.10.19 to date) | 4 |
| Total | 33 |

Housing Company

4.25	TorVista Homes was set up to assist the Council in maximising the supply of affordable housing in Torbay. This is in addition to working with wider Registered Provider partners and adds another delivery option which will help meet the Bay’s wider strategic housing needs.

4.26	There are several aspirations and objectives that TorVista would like to achieve which include:

Increasing the number of affordable housing units delivered

Greater flexibility when dealing with our housing needs for local people.

Increased levels of adapted accommodation

Having an impact on private sector renewal

Unlocking stalled sites in and around the town centre to assist with regeneration and increased foot fall into our town centres

4.27	TorVista has an ambitious programme to deliver 400 homes over the next five years with the first expected homes to complete in 2022.  As well as the affordable housing tenures TorVista will also look to acquire some off the shelf purchases, Residential Care Homes and temporary accommodation. Some of the key sites the TDA/TorVista are involved with are:

Torre Marine, Torquay

Hatchcombe, Torquay

Former Debenhams, Strand, Torquay

Preston Down Road, Paignton

Crossways, Paignton

Collaton St Mary Future Growth Area, Paignton

St Kildas, Brixham

5	 Specific Sites

5.1	This section sets out sites where the council, TorVista or RPs are seeking to unlock development sites, particularly where they have regeneration, affordable housing or other benefits. It is not intended as a comprehensive list of all sources of housing land or 5-year supply.  The Council’s 5 Year Housing Supply Schedule is published at Evidence Base and Monitoring - Torbay Council

Collaton St Mary, Paignton

5.2	The site in Collaton St Mary is proposed for development in Policies SS2 and SDP3 of the Local Plan and principles of development are set out in the adopted Masterplan (Supplementary Planning Document).   The Masterplan seeks to develop the Local Plan allocation in a sustainable manner and was developed in consultation with the local community (which is not to say that the community does not have concerns about the development).  Regard must also be had to the Adopted Paignton Neighbourhood Plan (particularly Policy PNP24).

5.3	The Masterplan suggests that the Collaton St Mary Future Growth Area can deliver around 460 dwellings.  About 105 of these are on the north of the A385 Totnes Road and, owned by private housebuilders, and are considered to be deliverable, with both sites having recent outline planning consents.

5.4	Most of the proposed development at Collaton St Mary is on the south side of Totnes Road.  The Masterplan assesses that around 185 dwellings can be achieved on the Council owned land to the south of Totnes Road (page 34).  However, the access would unlock a larger area of developable land within the Future Growth Area capable of providing in the region of 260 dwellings, subject to detailed assessment.  As it is within the greater horseshoe bat sustenance zone, appropriate surveys and HRA assessment will need to be carried out and planting to provide darkened corridors.  The site also contains breeding pairs of Cirl Buntings, and alternative habitat will need to be provided.

5.5	An application (P/2019/0478) by the Housing Company/TDA for construction of an access onto Totnes Road was approved in September 2019.  The decision was challenged in the courts by objectors, but this was unsuccessful at the High Court.   This will be one of two principal road accesses serving the growth area to the south of Totnes Road.  Servicing and developing the site will unlock allocated housing land in adjoining parts of the Future Growth Area, subject of detailed assessments through planning applications. The site has been sold to a major housebuilder, with a condition that planning permission be sought.

Figre x Adopted Collaton St Mary Masterplan.

## Preston Down Road, Paignton

5.6	Preston Down Road is identified in the Local Plan as two sites.  The Local Plan (based on the 2013 SHLAA) identifies each site as having a capacity of around 50 dwellings and, whilst not allocating, lists them as deliverable sites for consideration through neighbourhood planning (Policy SS1 and Appendix C).  The Paignton Neighbourhood Plan has not allocated any sites and as such neither site is currently allocated for development.  Instead, they are shown as lying outside the Countryside zone, on ‘white-land’ in the Paignton Neighbourhood Plan policies map.

5.7	TorVista are in the process of preparing a planning application for development of the site.  They are also addressing ecology matters, and the sites’ former status as a local nature reserved has been confirmed by the Council not to be necessary.  The southern site also requires archaeological investigations.

Preston Down Road

Victoria Square, Paignton

5.8	Victoria Square, Paignton comprises a supermarket, several underused smaller shops and a multi-storey car park which is in poor condition.  The Adopted Masterplan SPD indicates that Victoria Square could accommodate up to 160 residential apartments.  A non-statutory Development Brief for the Garfield Road site (part of the Victoria Square wider area) was published by the TDA in 2020 and approval was granted in June 2020 for the demolition of this part of the car park. The Council has received £900,000 to unlock this site, enabling residential development to be brought forward via TorVista.  A full planning application for redevelopment scheduled to be submitted in 2021.

5.9	The site and its redevelopment are included within the Council’s Future High Street Funding bid. The site is subject to flooding (Flood Zone 3), and ensuring development is safe for its lifetime will be critical to its developability.

Adopted Paignton Town Centre Masterplan- Victoria Square.

Crossways, Paignton

5.10	Crossways is a 1960s shopping centre that has suffered long term vacancy and decay. Despite being allocated for redevelopment for many years, no planning application was forthcoming prior to the TDA’s involvement.  The TDA have acquired the site and obtained permission in February 2021 (P/2020/0731) for 89 specialist flats as well as ground floor commercial uses.  The site is subject to CPO legal procedures. The redevelopment will play an important part in regenerating Paignton Town Centre as well as providing specialist housing for older people, and boosting housing numbers on a sustainably located brownfield site.

Crossways

Torquay Gateway/Edginswell

5.11	Torquay Gateway (Edginswell) is an allocated mixed use Future Development Area which the Adopted Local Plan proposes for around 550 homes as part of a mixed-use development. The bulk of the site is controlled by a regional housebuilder, and there is a planning performance agreement in place to deliver the site.  Development of the site was delayed by about a year due to Covid, but work is now underway to address viability constraints.  There are topographical issues due to the steepness of the site.  The Council is working with Homes England to seek to unlock development on the site whilst providing policy compliant affordable housing. The council is also seeking to improve cycling infrastructure linking the site.

Torquay Gateway

Hollicombe Former Gasworks Site.

5.12	The Council is also working with developers to seek to unlock a major stalled site at Hollicombe former Gasworks, Torquay.  This site was allocated in the 2004 Local Plan and has planning permission for 185 apartments (P/2008/0114), which has a lawful commencement.  Despite being allocated for 17 years, and being owned by a major housebuilder, the site has not been developed.  The site has constraints including flooding issues (Flood Zone 3), and the Council are seeking to unlock development, including meeting with Homes England.  At September 2021, a pre-application scheme setting out how the site can be developed is expected imminently.

Hollicombe

Inglewood, Paignton

5.13	Permission was granted at appeal for a residential led development south of White Rock, Paignton which will provide up to 372 dwellings as well as a primary school (P/2017/1133).  The developer is keen to commence development, which will require advance planting and mitigation.  Notwithstanding its controversial nature, the site will assist with the Council’s five-year housing supply.

Inglewood, Paignton

Tor Marine

5.14	The TDA/TorVista are working to unlock development at Torre Marine, Torquay which has planning permission (P/2016/1047MOA) which expired in November 2020.  A revised application will be submitted in the Autumn for around 75 specialist apartments for the elderly, with commencement expected in 2022.

Tor Marine

St Kildas, Brixham.

5.14	The TDA/TorVista are also at pre-application stage on a development for around 23 specialist dwellings for the elderly at St Kildas, Brixham.  The site is allocated for elderly persons’ accommodation in the Brixham Peninsula Neighbourhood Plan (H3 I3 and HW1 for 12 assisted living units).

St Kildas

Hatfield House, Torquay.

5.15	Sanctuary Housing have a current application P/2021/0705  for redevelopment of 31 apartments & office building with 43 no.1 & no.2 bed apartments, including age restricted & associated landscaping, access & parking at Hatfield House, Hatfield Road Torquay. This will update and increase the number of affordable dwellings on this urban site.

Hatfield House

Hatchcombe Lane Torquay

5.16	Land at Hatchcombe Lane Torquay is a longstanding allocated housing site. It has had several permissions including P/2010/0452 for 50 dwellings.  A key problem with delivering the site has gaining been access through existing residential areas.  The TDA and a Registered Provider are seeking to unlock development by providing an alternative access via the existing access head on Beechfield Avenue, which will unlock a larger area and reduce the impact on existing residential areas.

Hatchcombe Lane Torquay

# Sources of data

NOMIS:

https://www.nomisweb.co.uk/reports/lmp/la/contents.aspx

Torbay Local Plan:

https://www.torbay.gov.uk/council/policies/planning-policies/local-plan/local-plan/

Evidence base and monitoring:

www.torbay.gov.uk/evidence-base-and-monitoring

Brownfield Register:

www.torbay.gov.uk/brownfield-register

LDS:

https://www.torbay.gov.uk/council/policies/planning-policies/local-plan/local-development-scheme/

Neighbourhood Plans:

https://www.torbay.gov.uk/council/policies/planning-policies/neighbourhood-plans/

SPDs:

https://www.torbay.gov.uk/council/policies/planning-policies/local-plan/spd/

CIL & Planning Contributions:

https://www.torbay.gov.uk/council/policies/planning-policies/local-plan/cil/

House prices:

UK House Price Index

Devon Home Choice:

Devon Home Choice

Bob Seely: The case against planning revolutionaries – and their flawed assumptions about how to get housing done | Conservative Home

See APP/Q3115/W/20/3265861 Little Sparrows, Sonning Common, Oxfordshire

https://questions-statements.parliament.uk/written-statements/detail/2021-09-06/hcws254

Average household sizes fell throughout the C20th which generated additional housing demand.   According to ONS data average (national) household sizes fell from over 4 in the early C20th to 2.91 in 1971 to 2.36 for much of the twenty zeros. At 1981 it was 2.57.  Extrapolating from these figures these figures, the highest period of housebuilding (1961-71) represents just over 500 net dwellings a year, not counting completions from post-war reconstruction, “slum” clearance etc.  Rather than falling further (as predicted 20 years ago) average household sizes have increased slightly to 2.39 in 2020.  The rise in household size may however reflect young people being unable to move out of the family home, so represent hidden households.

The “policy off” nature of the need calculation was clarified and confirmed in the 2013 “Hunston Properties” Court of Appeal decision in [2013] EWCA Civ 1610. Sir David Keen, whilst ruling that need could not be constrained, went on to state:

“29. But there may be other factors as well. One of those is the planning context in which that shortfall is to be seen. The context may be that the district in question is subject on a considerable scale to policies protecting much or most of the undeveloped land from development except in exceptional or very special circumstances, whether because such land is an Area of Outstanding Natural Beauty, National Park or Green Belt. If that is the case, then it may be wholly unsurprising that there is not a five year supply of housing land when measured simply against the unvarnished figures of household projections. A decision-maker would then be entitled to conclude, if such were the planning judgment, that some degree of shortfall in housing land supply, as measured simply by household formation rates, was inevitable. That may well affect the weight to be attached to the shortfall”.

Standard Method Local Housing Need Calculation 2021

The Standard Method is still based on the 2014 Based Household projections, despite two more recent sets of data being available.  The 2014 based sub national household projections (Table 406) indicate an increase in 4,653 households between 2021-31 (63,411 in 2021, 68,064 in 2031), i.e., 465 a year.

A buffer based on affordability is added to this. The 2020 median affordability ratios were published by ONS in March 2021.   Torbay’s has fallen from 7.99   to 7.23 indicating an “improvement” in affordability.    (Work based earnings rose from £25,221 in 2019 to £28,107 in 2020 and median house prices rose from £197,750 to £203,250).   This makes the affordability buffer for 2021= 1.2.  (7.23-4)/4 x 0.25+1 = 1.202

On this basis the Standard Method derived housing need figure falls to 559 dwellings per year (465 dwellings a year multiplied by 1.2).  This is down from 586 dwellings a year under the 2020 calculation.

The 2020 housing delivery test figure is fixed, so the 20% buffer still applies.  This means that the five-year housing requirement for 2021 is 671 dwellings a year x 5 = 3,354 dwellings.

https://www.torbay.gov.uk/council/policies/planning-policies/neighbourhood-plans/

Chief Medical Officer’s Annual Report 2021 - Health in Coastal Communities (publishing.service.gov.uk)  See also a discussion about HMOs and the private rented sector in seaside resorts on PP66-69.

How Covid has changed where we want to live - BBC News

Heatwave risk from plans to convert shops to homes - BBC News

The review of the Local Plan, Regulation 18 “issues” consultation and Cabinet reports are available at:  Local Plan Update - Have your say - Torbay Council