# 

# [http://talktorbay.com/wp-content/uploads/2010/07/Torbay-Council-logo.jpg](http://www.google.co.uk/url?sa=i&source=images&cd=&cad=rja&docid=U2MHG2GP0LPkRM&tbnid=lU6zYC9j07Pb_M:&ved=0CAgQjRwwAA&url=http://talktorbay.com/torbay-development-agency&ei=plvaUanEOu-Z0QXR-IDIAw&psig=AFQjCNHXakTTWydBFi6MhN8NUbhHEAWMeQ&ust=1373351206998698)

# Torbay Playing Pitch Strategy

# Master

# 2014 – 2021

# 

# Page

**Section 1 Introduction and Context 3**

**Section 2 Key Findings and Issues for the Strategy 8**

* Football 8
* Cricket 18
* Rugby 22
* Hockey 25
* Other Sports 25
* Artificial Grass Pitches 28

**Section 3 Framework for the Future Delivery of**

**Playing Pitch Provision across Torbay 33**

**Section 4 Action Plans 44**

Table 1 DraftAction Plan by Strategic Objectives 45

Table 2 Draft Action Plan by Site 65

**Section 5 Implementation, Monitoring and Review 78**

# 

Introduction

1. Torbay Council commissioned Neil Allen Associates to produce a Playing Pitch Assessment and Strategy for Torbay in August 2013. This Playing Pitch Strategy replaces the existing document (2009), and sets out the strategic direction and site specific priorities for the future delivery of playing pitches across Torbay until 2021.
2. It has been produced in line with the recently published Playing Pitch Strategy guidance by Sport England, and follows a prescriptive methodology, with a clearly identified approach to assessing both the demand and supply of playing pitches (see para. 1.30 and following below).
3. This strategy also links closely with the overarching Sports Facilities Strategy for Torbay. It is important that playing fields and artificial grass pitches, are not viewed as standalone sports resources; they are frequently sited alongside, and benefit from, co-location and links with indoor sports facilities and other recreational infrastructure such as cycleways. In addition, pitch sports often use indoor facilities for training and variants of the traditional sports – indoor cricket, small sided soccer and futsal, for example – use sports halls for training and matches.
4. This Draft Strategy summarises and is based upon the issues identified within a separate document - the accompanying Playing Pitch Needs Assessment report - which examines in detail the facilities available, the use that is made of them and evaluates the adequacy of provision for football, cricket, rugby and hockey and the other pitch sports.
5. To ensure that the strategy is tailored to the needs of Torbay and reflective of the aspirations of the local sporting community, a comprehensive programme of consultation and engagement has been undertaken. The Steering Group was widely reflective of the local Council and different departments within it involved with playing pitch provision, the Local Sports Council, the national governing bodies of sport (the FA, ECB, RFU, England Hockey), Sport England, Active Devon and key local pitch sport clubs. Pitch sports clubs, local league secretaries, schools, colleges and key playing pitch providers, including Torbay Council were also consulted.
6. A Draft for Consultation was prepared in April 2014 and circulated widely to all those clubs, groups, league secretaries, schools and individuals who had had an input or expressed an interest in the PPS process. Their comments and amendments have been further used to shape this final draft and to help draft the action and implementation plan. (and can be found listed in attached document: Comments on Torbay PPS Consultation Draft)
7. The partnership continues here – to ensure that any recommended actions and priorities are reflective of the needs and aspirations of the Torbay Playing Pitch Strategy Board which will take this strategy forward and guide its implementation, monitoring and review (see Section 4).
8. Importantly, this strategy is not for Torbay Council alone to implement. Torbay Council is a key partner, but this is a playing pitch strategy for Torbay and covers all pitch facilities – whether on council, other public, education and/or private land - and embraces facilities run commercially, by the community, by clubs, by schools and the local authority. In fact, it is for everyone who is involved in the provision, management, delivery and use of pitch sport facilities throughout Torbay.
9. Sport and physical activity in Torbay is thriving, although there are changes in the pattern of behavior in some pitch sports, notably the increasing popularity of small sided soccer which takes place on artificial grass pitches. Torbay Council and its partners, including the National Governing Bodies of Sport, Active Devon, Sport England and Torbay Local Sports Council, wish to ensure that there is a network of sustainable facilities in place that will promote and support participation and growth in the pitch sports. The key drivers for the production of the strategy can be related to the three tenets of Sport England to protect, enhance and provide playing pitches, as follows:

* **Protect:** To provide evidence to inform policy in the emerging Torbay Local Plan, and specifically to support Site Allocations and Development Management Policies which will protect playing fields and their use by the community, irrespective of ownership
* **Enhance**: To ensure that sports facilities are effectively managed and maintained and that best uses are made of existing resources - whether facilities, expertise and/or personnel to improve and enhance existing provision – particularly in the light of pressure on local authority budgets
* **Provide**: To provide evidence to help secure external funding for new facilities and enhancements through grant aid and also through CIL and Section 106 agreements

1. The strategy seeks to support Torbay Council and its partners in attaining its Vision for Sport, which is that Torbay will be an area where:

* Accessible, affordable and high qualityopportunities are provided for all ages and abilities to develop a sporting habit for life;
* sport is recognised and makes its contribution to addressing health inequalities;
* sport contributes positively to the economy of the area, raising the profile of the area as a destination for sport; and
* sports facilities are well maintained and managed and are viable and sustainable.

1. To achieve this strategic vision, the strategy seeks to deliver the following objectives:

* to ensure that the amount of pitches is sufficient to meet current and projected future need
* to provide facilities of appropriate quality
* to support increasing participation in the pitch sports and sustainable club development.

1. The end goal of this strategy is to deliver the overarching vision and achieve the specific aims and objectives as set out above. To do this, it is essential that provision for each sport continues to evolve and improve to meet with changing needs and aspirations. The timeframe of the Strategy is for the next ten years, with regular full reviews to accord with Sport England guidance and the local development plan.

National policy context

1. At a national level, there are several key policies that impact upon the preparation of this Playing Pitch Strategy, as follows:

*The National Planning Policy Framework (NPPF)*

1. The NPPF clearly establishes the requirement that local plans ensure that there is proper provision of community and cultural facilities to meet local needs. The NPPF’s expectations for the development of local planning policy for sport and physical activity/recreation, is set out in paragraphs 73 and 74 which require there to be a sound (i.e. up-to-date and verifiable) evidence base underpinning policy and its application.
2. Sport England has been a statutory consultee on planning applications affecting playing pitches since 1996 and has a long established policy of retention, which is the precursor to the National Planning Policy Framework guidance above. Sport England also advises that informed decisions on playing pitch matters require all local authorities to have an up to date assessment of need and a strategy emanating from this. Sport England’s National Strategy – (2012 – 2017) and Youth and Community Strategy (2012 – 2017) both underpin this playing pitch assessment.
3. National Governing Body Facility Strategies: The Football Association (FA), England and Wales Cricket Board (ECB), Rugby Football Union (RFU), Rugby Football League (RFL) and England Hockey all set out strategies guiding the provision of facilities for their specific sport as follows.

Local policy context

1. Within Torbay, the preparation of this Playing Pitch Strategy impacts upon, or is informed by, a number of key documents.
2. Torbay Council has recently published its proposed submission Local Plan. Its draft policy ‘Policy SC2 - Sport, leisure and recreation’ emphasises the importance of sport in sustaining healthy communities and maintains a presumption against the loss of existing recreational and leisure facilities, unless they are surplus to requirements and there is a compelling case made for wider social and economic benefits arising from such a proposal, and where replacement or improved facilities in lieu of existing provision, or the enhancement of provision, is able to address any new deficiencies that arise. Policy SC2 requires new development to provide access to sport leisure and recreation according to the additional demand it generates and the capacity, condition and location of existing facilities.
3. The Policy also states that major new leisure facilities should be located on accessible and well located sites, wherever possible, using available town centre sites as first preference, then edge of town centre sites, then district centre locations and existing concentrations of facilities. It identifies a number of proposals which involve or affect the provision of playing pitches including: sports facilities at Brown’s Bridge, Torquay, Torquay (area of search); a closed road cycle circuit at Clennon Valley, Paignton; enhanced sports facilities at Torbay Leisure Centre, Clennon Valley, Paignton and sports facilities at Churston, Brixham (area of search). All new facilities should be co-located with existing facilities, accessible by a range of transport and compliant with other policies, particularly in relation to residential amenity. In order to deliver the new sites identified, Policy SS7 (use of s106 contributions) and Sport England cost guidance will be employed.
4. Torbay is noteworthy for currently being the only unitary authority England with neighbourhood plans covering its entire district. Neighbourhood plans for Torquay, Paignton and the Brixham Peninsula are currently at varying stages of preparation and the partnership areas have been consulted during the preparation of this playing pitch strategy.
5. Torbay’s current Community Plan 2011- 2031 *‘Working for a Healthy, Prosperous and Happy Bay’* was developed and prepared by the Torbay Strategic Partnership on behalf of all the residents of Torbay, building on the previous Community Plan ‘Turning the Tide for Torbay’. It outlines the Partnership’s ambition for Torbay over the next 20 years with one key challenge of providing services for an ageing population and another to improve the quality of life for the least well off in the Bay’s community. Torbay’s Green Infrastructure Delivery Plan, published in April 2011 also provides an important context for playing fields which are an integral part of a healthy green infrastructure network in the Bay.

Population and Participation in Sport

1. An understanding of population trends and overall participation in sport underpins the evaluation of the adequacy of facilities for football, cricket, rugby, and hockey in later sections. It provides an understanding of potential participation and latent demand as well as current levels of participation in sport and physical activity. As such, it provides an important context for playing pitch provision.
2. This summary of key issues and trends draws on the findings from the Sport England Active People surveys and Sport England’s Market Segmentation tool.

* **Population trends: What are the population trends in Torbay and what does this mean for pitch sports participation?**
* **Sports Participation trends for adults in Torbay:** what are the overall trends in participation, how are these changing and what does this mean for pitch sports participation?
* What is the sporting profile of participants in Torbay and where do they live: Using the Sport England market segmentation data to set out a sports and spatial profile of the most dominant population groups in Torbay. How do pitch sports rank in the importance and the amount of sports played by these groups?

1. The theoretical information summarised in this section has been used to inform the sport specific assessments.
2. Overall, evidence suggests that pitch sports can and do play an important role in promoting participation in Torbay. The generally ‘ageing’ population profile of the area, coupled with the dominance of some market segments that are not interested in playing pitch sports, does however serve to highlight the importance of balancing the provision of playing pitches with the provision of a range of other sporting opportunities.
3. Population projections suggest that, whilst the total population of Torbay is likely to increase by about 5.8% (or +7,638 people) in the period 2011-2021, the proportion of residents most likely to play pitch sports is likely to increase by only 1.7% (or +583). Within this overall increase in the ‘pitch sport’ age group, the ‘Junior Sport’ (10 -19 age group) will see a fall in numbers of about -771, and the ‘Adult Pitch Sport’ (20-34 age group) will see an increase in numbers of about +1,354 over the same period. These population trends will have implications for future provision for pitch sports.
4. The Active People Survey suggests that the overall level of ‘once a week’ sports participation in Torbay is lower than regional and national figures. However, the generally upward trend in participation in Torbay since 2005, alongside the recent increases in participation rates between 2011 and 2013, suggest that there are strong foundations for building participation in sport and active recreation in Torbay.
5. The Sports Market Segmentation analysis provides a broad indication of the number of existing residents who currently participate in the different pitch sports, and from which market segments the majority of participants are from. It suggests that a significant number of residents (about 2,600) would like to play pitch sports (or play more). Whilst it is unlikely that all ‘latent demand’ would become actual demand, if fully realised this would represent a significant increase in demand for playing pitches in Torbay.
6. The remainder of this section sets out the methodology that has been used to develop this strategy, before moving on to Section 2 which summarises the key issues arising through the detailed assessment provision.

The Playing Pitch Strategy Guidance

1. The strategy has been developed in line with guidance by Sport England (Playing Pitch Guidance, An approach to Developing and Delivering a Playing Pitch Strategy) 2013.
2. The priorities set out in thie strategy were established through the preparation of a full evidence base assessment including extensive consultation and analysis. Reflecting the geographical nature of Torbay and the three main towns of Torquay, Paignton and Brixham, the adequacy of facilities is largely presented on a neighbourhood planning level.
3. The first stage – Stage A (Step 1) – of the methodology is to prepare and tailor the approach. Following this, the key phases of the methodology and the consultation and engagement with key partners is summarized below:

***Stage B: Steps 2 & 3 - Gather supply and demand information and views***

1. Information was gathered on both the supply of pitches and the demand for these pitches, specifically:

* Supply – site details, accessibility and overall quality of current provision, including the use of Sport England’s Active Places database, existing records of pitch provision, Sport England’s non-technical visual quality assessment template, views of Torbay Council and other providers, NGBs, league secretaries, schools and user clubs
* Demand - teams and their match and training requirements, casual and educational demand as well as displaced and latent demand, through consultation with Torbay Council, NGBs, league secretaries, schools and user clubs
* Details of potential changes to the future pitch stock, as well as projected and aspirational increases in participation

***Stage C: Steps 4, 5 & 6 – Assessing the Supply and Demand Information and Views***

1. The supply and demand information collated has been used to:

* understand the situation at individual sites
* develop the current and projected future pictures of provision
* identify the key findings and issues that need to be addressed.

***Stage D: Steps 7 & 8 – Developing the recommendations and action plan and writing and adopting the strategy***

1. The strategy document has been developed drawing upon the key issues identified to set out a strategic framework for the provision of pitches across Torbay. The final stage – Stage E (Steps 9 & 10) will involve delivering the strategy and keeping it up to date in order to ensure its robustness.

**Structure**

1. The remainder of this strategy is set out as follows:

Section 2 – Key Findings and Issues to address for each sport; for ease of presentation, artificial grass pitches are dealt with in a separate section at the end.

1. This section summarises the context for each of the pitch sports in Torbay and outlines the key issues to address. Reflecting the specific nature of each sport, the type of facilities required and the different issues arising, sports are considered in turn as follows;

* Football
* Cricket
* Rugby
* Hockey
* Other Pitch Sports
* AGPs for football, rugby and hockey

1. Overall, in Torbay, the strategy is concerned with the following as the existing level of provision:

Brixham:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Site Ref.** | **Name** | **Owner /**  **Managed by** | **Pitches** | **Community use** | **Site for more than one pitch sport?** |
| **B1** | Churston Ferrers Grammar School New pitches | Education; | 2 adult football; Occas. 1 pitch used for school rugby | One football used by 2 Sat. League football teams | Shared site: football & rugby |
| **B2** | Churston Ferrers Grammar School | Education | 1 jnr 9v9 football; 1 non turf cricket | Occas. Use by Galmpton Youth | Shared site: football & cricket |
| **B3** | Galmpton Memorial Playing Fields | Club | 1 adult football | Galmpton FC |  |
| **B4** | Brixham Boundary Ground | Club | 1 cricket pitch | Brixham CC |  |
| **B5** | Brixham Astley Park | Club | 1 adult rugby + training pitch | Brixham RFC |  |
| **B6** | Brixham Astley Top Field | Local Authority | 1 adult rugby; 1 junior rugby | Brixham RFC |  |
| **B7** | BrIxham Community College | Education | 1undersized adult football, 1 jnr football, 1 non turf wicket; 1 large junior rugby | Brixham RFC, occas use by Brixham CC | Shared site: football, cricket & rugby |
| **B8** | Brixham Wall Park | Club | 1 adult football | Brixham AFC |  |
| **B9** | Brixham St Mary’s Park | Local Authority | 1 adult football | Brixham Town & Brixham AFC |  |
| **B10** | Brixham Furzeham Recreation Ground | Local Authority | 1 adult football |  |  |
| **B11** | Brixham St Margaret’s Clitherow Primary School | Education | 1 mini | Not known |  |

Paignton:

| **Site Ref** | **Name** | **Owner /**  **Managed by** | **Pitches** | **Community use** | | **Site for more than one pitch sport?** |
| --- | --- | --- | --- | --- | --- | --- |
| **P1** | Paignton Clennon Valley | Local Authority | 2 adult football; 1 rugby pitch.  1 american football; space for rounders/baseball Largest pitch site in Bay. Previously marked out with another 5 adult & 2 mini football pitches | Football teams; rugby team, Amercian football, baseball and rounders teams, plus festivals/tournaments | Shared site: several pitch sports | |
| **P2** | Paignton White Rock | Local Authority | 2 adult football | Football teams |  | |
| **P3** | Paignton Belfield Road | Community Assn | 1 adult football | Foxhole Utd |  | |
| **P4** | Paignton Queen’s Park | Local Authority / club | 1 cricket pitch + non-turf wicket; 1 adult rugby pitch; 3 junior rugby pitches; 3 mini rugby pitches | Paignton CC & Paignton RFC | Shared site: rugby & cricket | |
| **P5** | Paignton Community & Sports Academy | Education | 1 adult rugby pitch | Occas. Use Paignton RFC |  | |
| **P6** | South Devon College | Education | 1 junior football | Occasionally used by outside team |  | |
| **P7** | Paignton Torbay Leisure Centre artificial grass pitch | Local Authority | 1 sand based AGP | Various |  | |
| **P8** | Paignton Community & Sports Academy | Education | 1 3G football turf pitch | Various - football |  | |

Torquay:

| **No.** | **Name** | **Owner /**  **Managed by** | **Pitches** | **Community use** | | **Site for more than one pitch sport?** |
| --- | --- | --- | --- | --- | --- | --- |
| **T1** | Torquay Armada Park | Local Authority | 1 adult football | Football teams |  | |
| **T2** | Torquay Barton Downs | Local Authority | 2 adult football; 1 9v9 jnr football/mini | Football teams |  | |
| **T3** | Torquay Cricketfield Road Recreation Ground | Local authority/club | 1 adult football; 1 cricket pitch + non-turf wicket | Barton CC; Upton Athletic FC | Shared site: Cricket & football | |
| **T4** | Torquay King George V Playing Fields | Local Authority | 2 adult football pitches | Football teams |  | |
| **T5** | Torquay Steps Cross Playing Field | Local authority | 1 adult football pitch pitch | Not yet in use |  | |
| **T6** | Torquay Torre Valley North | Local authority | 1 cricket pitch; 1 adult rugby | Chelston CC; Torquay Athletic RFC | Shared site: cricket & rugby | |
| **T7** | Torquay Torre Valley South | Local authority | 1 junior rugby pitch | Torquay Athletic RFC |  | |
| **T8** | Torquay Recreation ground | Local authority | 1 cricket pitch; 1 adult rugby | Torquay CC; Torquay Athletic RFC | Shared site: cricket & rugby | |
| **T9** | Torquay Windmill Hill Playing Field | Local Authority | 2 adult football; 1 junior 9v9; 2 mini pitches | Football teams |  | |
| **T10** | Torquay Quinta Road | Education | 1 adult football; 1 adult rugby; one non-turf wicket | Not this year? | Shared site: cricket, rugby & football | |
| **T11** | Torquay Boys Grammar School | Education | 1 adult football; 1 adult rugby; 1 small sand AGP | Occas. Football teams and rugby teams |  | |
| **T12** | Torquay Grammar schools lower field | Education | 1 non-turf cricket wicket; 1 jnr rugby | Paignton CC 3rds | Shared site: cricket & rugby | |
| **T13** | Torquay St Cuthbert Mayne School | Education | 1 adult football | Occas. Football teams |  | |
| **T14** | Torquay Academy grass pitches | Education | 2 junior football pitches | Yes |  | |
| **T15** | Torquay Plainmoor | Club | 1 stadium pitch | Torquay Utd FC |  | |
| **T16** | Torquay Walls Hill | Local Authority | 1 cricket pitch + non-turf wicket | Babbacombe CC |  | |
| **T17** | Torquay Cockington Court | Local Authority | 1 cricket pitch | Cricket teams |  | |
| **T18** | Torquay Girls Grammar School AGP | Education | 1 AGP – sand based | Various |  | |
| **T19** | Torquay Academy | Education | 1x 3G football turf pitch | Various |  | |
| **T20** | Easterfield Lane | Local Authority | Rugby league | Devon Sharks |  | |

* 24 adult football pitches; 13 junior pitches (5 large and 8 (eight) 9v9 size) and 16 mini pitches. Of these 1 junior pitch and 10 mini pitches are on school sites and not generally available for community use.
* 11 cricket pitches, 8 with non-turf wickets
* 9 adult rugby pitches; 5 junior rugby pitches and 2 mini pitches, although additional mini pitches are often marked out on larger pitches or training areas
* Four full size artificial grass pitches – 2 sand based or filled; 2 rubber crumb (3g)
* Multi use games areas; these are considered in greater detail in the Sports Facilities Strategy, but those of particular relevance for football training are considered in this Strategy
* In total, there are 40 sites where there are football pitches (including Torquay United FC’s ground at Plainmoor & primary school sites); 10 sites for cricket, 13 sites for rugby and 2 sites for hockey. American football, baseball and rounders are played at Clennon Valley, and other pitch sports, such as rugby league, occasionally take place in Torbay.

**FOOTBALL: KEY FINDINGS**

**Overview of Pitch Supply**

***Quantity***

1. There are 53 grass football pitches currently marked out in Torbay across 40 sites (including all schools) – 24 adult football, 5 junior football, 8 (eight) 9v9 junior pitches, and 16 mini pitches. Half the 9v9 pitches and the majority of the mini pitches are on primary schools sites, which are currently only available for use by their schools.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Total Pitch Provision** | **Pitch Provision Available to the Community (Used) (A)** | **Pitch Provision Available to the Community**  **(Not used)**  **(B)** | **Pitch Provision Not Available to the Community**  **(C)** |
| Adult Football | 26 | 25 | 1 |  |
| Junior Football | 3 | 2 | 0 | 1 |
| 9 v 9 | 4 | 4 | 1 |  |
| Mini Pitches | 16 | 6 | 1 | 8 |
| **Total** | **49** | **37** | **3** | **9** |

1. Torbay Council owns the majority of adult pitches. A number of local authority sites are the home grounds of clubs which are currently in the process of negotiating leasehold arrangements with the Council (see ‘Sustainability of Sites’ below). In addition, three sites are owned by Torbay Council and currently leased to clubs: Wall Park, Brixham (leased to Brixham AFC); Belfield Road, Paignton (leased to Foxhole FC) and Plainmoor, Torquay (leased to Torquay United FC). Galmpton Memorial Ground is owned by a charitable Trust and leased to Galmpton FC. The remainder of the pitches are in educational ownership, each managed by individual schools. A full list of ownership of pitches, together with other supporting information, is contained within the Needs Assessment report, which accompanies this strategy. Table 2 at the end of Section 4 in this document lists all the pitch sport sites.
2. There are also a number of sites where there have been pitches in the recent past but which are now no longer used for this purpose. These comprise:

* Ilsham Valley, Torquay – previously 2 junior pitches but not used for many years
* Stoodley Knowle, Torquay – previously 2 adult football pitches (and a cricket pitch); now deemed unfit for use due to problems with culverts
* Several schools no longer have pitches, either because they have been built on or use of land has changed e.g. Torre Primary School, Torquay and Hayes School, Paignton
* Junior pitch no longer available at Torre Valley North (to be replaced by mini pitch)
* 2 junior/mini pitches have been marked out previously at Victoria Park, Paignton
* Easterfield Lane: previously marked out with 2 adult football pitches; not used for football for many years. Used for a few rugby league matches last summer.

1. A number of sites have room to accommodate more pitches, should demand arise:

* Clennon Valley: only 2 adult pitches marked at moment, but site has room for additional five adult and 2 mini pitches (or other configurations as appropriate)
* St Mary’s Park, Brixham – has room for an additional junior/mini pitch

1. These sites may provide opportunities to increase the stock of facilities should a lack of capacity be identified in the current facility stock. However, they are not used at present for a reason – either actual lack of demand, poor quality pitches and/or lack of ancillary facilities.
2. Areas of search for the provision of additional pitches have also been identified within the Torbay Local Plan, as follows:

* Churston (area of search – includes Brokenbury Quarry and/or North Boundary Road)
* Willows / Browns Bridge – possible location for new pitches but the land is ex land fill

***Quality***

1. Under the Visual Quality Assessment for pitch quality in the new playing pitch methodology, two football pitches in Torbay were assessed as ‘good’ (scoring above 80%)– these were Churston Grammar School’s two new pitches. Wall Park, Brixham AFC’s ground, was the highest scoring ‘standard’ pitch (at 77.3%), closely followed by White Rock in Paignton and Armada Park in Torquay. Both Churston Ferrers school pitches and Wall Park have received considerable, recent pitch maintenance investment. The majority of pitches scored between 69.3% and 74.7% in the ‘standard’ category. Clennon Valley’s score – 66.7% as a low ‘standard’ rating – reflects its poor drainage and resultant damage to the pitch surface. No pitches were scored as poor (less than 50%). The lowest score for a pitch was at Steps Cross (65.3% - standard) which is a severely sloping site with a below average playing surface.
2. Principal problems identified by users are drainage at key sites e.g. Clennon Valley, scope for improved maintenance of the pitches at certain sites and sloping pitches in Torquay. Comments were received that matches are sometimes called off too early (particularly at White Rock and Clennon Valley, Paignton).
3. Quality of changing and ancillary facilities varies across the Bay. The highest scoring changing facilities were those that have recently been refurbished or constructed: Churston Ferrers Grammar School pitches, Foxhole Utd’s ground at Belfield Road, Paignton and Galmpton FC’s ground (Galmpton Memorial). Lower scoring changing facilities were those with inadequate capacity and facilities to cater for women and juniors/minis e.g at White Rock, Paignton and Barton Downs, Torquay (within the Acorn Centre).
4. Lack of ancillary facilities (e.g. clubhouse, officials’ changing, car parking, DDA compliancy) particularly affected scoring at Brixham St Mary’s Park, Armada Park, Torquay and King George V, Torquay. Furzeham Recreation Ground in Brixham scored highly on changing facilities but other aspects of the site downgraded its score (lack of clubhouse, no dedicated parking). There is a lack of appropriate facilities at certain grounds to enable entry to higher leagues.
5. These assessments were supported by comments from users. The generally tired appearance of many changing rooms and the distance of the changing rooms at Clennon Valley from the pitches were commented on by many teams. Parking fees at Clennon Valley were raised many times as an issue and a deterrent to use.

***Overview of demand***

1. There are 94 football teams playing in Torbay in the 2013/14 season in total – 36 adult men, 2 adult ladies, 31 junior boys, 5 junior girls and 20 minis teams (boys – 2 mixed). In Torquay, there are 45 teams; in Paignton – 30, and in Brixham – 19.
2. There is considerable demand from secondary and primary schools and South Devon College for off-site playing field facilities, as many do not have access to their own playing fields. Notable here is South Devon College – with 14000 students and staff and significant age range running several sports academies. It only has a small, non competition size grass pitch as outdoor facilities on site and has to make use of a patchwork of grass and artificial pitches throughout the Bay to meet its needs for football, rugby and hockey in particular,.
3. The number of Saturday league teams is declining year on year; however, this may not always represent an absolute decline in player numbers, and some footballers are transferring to small sided soccer and futsal, where growth is high. Some latent demand has been identified by Active People.
4. The Sunday League has been put ‘on hold’ for the 2013/2014 season, although there are aspirations to reinstate it next season (2014/15); the FA also has plans for setting up a less competitive, friendly Sunday playing network. This means that there is no adult male Sunday football currently taking place. Ladies football is played on a Sunday afternoon and continues to thrive within the Devon Women’s Football league.
5. A steady increase in junior and mini football is recorded, this will continue with the FA Youth review now offering appropriate opportunities for younger players with team playing numbers reduced for the younger age groups. Some teams are lost as players reach their late teens, and some clubs report they cannot accommodate junior growth because of (a) lack of availability of match time on 3g Football Turf pitches, (b) lack of age appropriate sized grass junior pitches and (c) lack of volunteer coaches. There is anecdotal evidence that the cost of participation can also be a constraint.
6. The majority of players come from Torbay – the only clubs to record significant numbers of players from outside Torbay are Galmpton Utd FC, Kingskerswell and Chelston FC and Plainmoor Ladies. Torquay United FC teams (other than the 1st XI) play all their matches and train outside Torbay, in Newton Abbot.
7. Torbay is one of the top holiday destinations in the country, attracting in excess of one million staying visitors and two million day visitors per year, including foreign students attending the many language schools. There is some use of playing field land by language schools in the summer for outdoor games, and the several rugby, football and hockey festivals held in the Bay attract visiting teams. However, there is little evidence of demand from tourists and visitors for formal playing pitch facilities, as teams using them are comprised of local residents who play and train throughout the year.
8. There are increasing opportunities in Torbay for disabled people to take part in sport. There are at least two disability football teams in the Bay, run by Torbay Inspirations through Torquay Utd. They are understood to be trying to set up monthly fixtures at TVN and at Paignton Community & Sports Academy AGP. Disabled training opportunities are run at AGPs in Torbay and several clubs have aspirations to set up disabled teams. The main Devon FA Ability Counts (Disability football) League is run on a central Venue basis in the county. Torbay is not currently a regular venue, due to the distance for teams travelling from the north of the county. One-off events could be an exciting possibility if a suitable facility is found.

***Pattern of Play and Capacity***

1. The peak time for senior football is Saturday afternoons, when 86% (31out of 36) of adult teams play (the remainder being Ladies’ teams or U18s). Peak time for junior football is Sunday morning when 87% (27 out of 31) teams play. Peak time for mini soccer is Sunday morning when 80% (16 out of 20) teams play.
2. Educational establishments, including schools and South Devon College Football Academy, usually require pitches during weekdays in term time. Their pattern of play is complementary to other users and offers opportunities for partnerships, providing the pitches have the capacity to accommodate this and is not detrimental to curriculum usage by students.
3. Although there are match equivalent slots which are not being filled, every pitch is used by at least two teams (i.e. the home ground) on a regular basis with the exception of:

* Furzeham Recreation Ground, Brixham – no regular team at present, although it has been used on several occasions to host matches scheduled for Cricketfield Road Torquay, Clennon Valley and White Rock in Paignton when those grounds are out of play due to weather conditions
* Steps Cross – which is not currently hosting any teams, but could be used for mini, 9v9 or 7v7

1. Clennon Valley No. 6, Belfield Road Paignton (Foxhole FC), King George V top pitch and Quinta football pitch are each the home ground of one team only this season i.e. they are used once a fortnight.
2. Two pitches in Torbay have been assessed as being used to capacity at present: Brixham Wall Park (as its juniors play all their Sunday morning fixtures on the pitch, as well as the senior teams on Saturdays), and White Rock No.2 in Paignton.
3. The peak time for adult football play is Saturday afternoons, when there are 6 ‘match equivalent’ spare slots across Torbay. As football teams traditionally play ‘home’ and then ‘away’, alowwing the poor quality pitches time to recover and allow end od season catch up of missed games as suggested by Sport England.
4. The assessment also shows that there is currently room to accommodate more adult football across most sites in Torbay on Sundays.
5. There is no dedicated junior/mini pitches marked out on grass in Paignton at present and junior teams either play on the 3g football turf pitch at Paignton Community & Sports Academy (which also has dedicated marking for 9v9) or on an adult pitch at White Rock. In Torquay, the stock comprises one junior pitch (which can be marked as 9v9 or mini) at Barton Downs, a junior 9v9 pitch at Windmill Hill and two mini pitches at Windmill Hill. There is currently room for another junior team to play at Barton Downs on a Sunday morning and another mini team at Windmill Hill on a Sunday morning.
6. Most teams train, the great majority on local full size both sand dressed and 3g football turf pitches (either in training sessions or as part of small sided leagues), and the remainder in local sports halls. There is little training on pitches during the season – although some recorded use of Clennon Valley pitches and King George V. There is evidence of unmet demand for training sessions on AGPs. The cost of training on AGPs is a consideration for some teams.
7. If a number of pitch sites are improved via better / targeted maintenance as well as additional 3G provision, spare capacity should be retained.

**FOOTBALL: KEY ISSUES TO ADDRESS**

**Future Demand for pitches**

1. Looking to the immediate future, a key factor in the capacity of the pitches in Torbay to continue to meet demand is whether adult male football on Sundays will return to any great extent. Because the male Sunday League is not running at present, some adult pitches are now available for youth matches on Sundays.
2. In the longer term, to 2021, projected populations shows a decrease in the number of people aged between 16 and 45, the age groups that typically play adult football, so, the number of teams is likely to remain in line with current levels. The number of children aged between 10 and 15 will stay about the same and will not increase the number of teams. The highest growth will occur in mini soccer, with up to an additional 6 teams created through population growth (3 match equivalent sessions per week).
3. It should be noted that these figures differ from those presented in the 2012/13 Football Participation Report, which compares similar sized local authorities. This report indicates a large growth potential across all age ranges, although it is recognised that there may still be a transference of demand from 11v11 to small sided soccer. . Also if the current facility stock is improved to provide an inspring environment this will impact on peoples desire to participate.
4. As regards junior teams, the two main issues are (a) more age appropriate pitches are required in Brixham and (b) across Torbay, around 10 x U13/U14 teams are playing on an inappropriately sized pitches and should be playing on smaller more appropriately sized 11v11 pitches in-line with The FA guidelines. This shows that if junior teams are to play on the correct size pitches, more appropriately sized pitches will be required: at least 3 youth 11v11 sized pitches in Torquay, 2 in Paignton and 1 in Brixham, plus 1x 9v9 pitch and 2 mini pitches.
5. The FA predicts that the growth in junior football will continue, following developments as part of its youth review and the changes to sizing of pitches. In this event, the currently insufficient stock of age appropriate junior football pitches would become more constrained, and mini soccer pitches, which cater for 7v7 (and 5v5) games would also become insufficient. If issues relating to the drop-off in the transition between junior and senior football were addressed, the spare capacity currently seen in adult football pitches may also become constrained.
6. Across Torbay, club aspirations for running more teams (including teams for people with disabilities) are equivalent to a minimum of 24 teams; more specifically: 4 adult men’s teams, possibly 2 Ladies teams, 8-12 junior teams requiring junior pitches and up to 8 teams requiring mini soccer pitches. Other initiatives such as the Devon FA Just Play sessions and the work of South Devon College and the College Sport Makers programme will drive further demand.
7. It is not expected that there will be a significant growth in demand from outside the area for Torbay’s facilities. The neighbouring authorities (Teignbridge and South Hams) can meet most of their demand within their authority boundaries.
8. When adding this to additional teams arising from projected population growth, by 2021 the total minimum increased future demand will be: 6 adult teams (3 match equivalents per week); 12 junior teams (6 match equivalents per week); 14 mini soccer teams (7 match equivalents per week).
9. This would have the following impact upon the existing situation:

* Spare availability on adult pitches would be reduced; critically, availability at peak time (Saturday) would be reduced from 6 to 2 match equivalents; in other words, there would only be room for an additional 4 adult teams to play, which represents a limited amount of spare capacity and does not allow for rest and rotation of pitches.
* The stock of junior pitches and mini pitches would be insufficient to accommodate the required level of demand. There would be spare capacity at other times of the week, but not at peak times on Sunday mornings.

1. It is also difficult to predict how many junior (and senior) teams will play on AGPs in the future (if the supply is increased). A significant number of junior teams are (already playing on AGPs (see section below) and there is a waiting list of teams wishing to play on the AGP at Paignton Community & Sports Academy. Demand for 5v5 mini football could more appropriately be met on football turf pitches.
2. The above analysis purely considers the quantity of pitches and takes no account of their quality. Pitches within Torbay are of mixed quality; some could be improved through better drainage and higher quality/larger changing rooms so that they are able to sustain higher levels of use (e.g. Clennon Valley and White Rock).
3. However, a major consideration is the slope of pitches and there are sites within Torbay where this severely impacts on the quality of play, particularly at Steps Cross and King George V. The pitches at Barton Downs are also on a slope, although this site is important in the range of sports it caters for and should continue in playing pitch use.

**Enhancement of sites**

1. The main message with regard to football pitches in Torbay is to improve the quality of the pitches to sustain more play and provide a better experience for adult and junior players. Football is heavily reliant on public pitches and subsidies for their maintenance and improvement are increasingly targets for cost saving measures. Particular sites where quality of the pitches is affecting capacity and use are Clennon Valley in Paignton and King George V and Steps Cross in Torquay.
2. The drainage of some pitches is poor and results in cancellations and postponements of matches and detracts from the playing experience (and therefore demand for these pitches). This is particularly an issue at Clennon Valley.
3. However, for the sloping pitches at King George V and Steps Cross, levelling may be a feasible option, and as a priority torbay should investigate this possibility
4. There is a similar requirement to maintain an acceptable quality of changing facilities and to meet the needs of junior and female players and people with disabilities The provision of toilet facilities is a minimum requirement for youth football. The capacity of changing facilities is particularly an issue at White Rock, Armada Park and Cricketfield Road in Torquay are in need of upgrading. There are no changing facilities or toilets close to the only grass pitch on South Devon College’s site.
5. The enhancement/provision of pitch sites which will allow football clubs (adult) to progress through the football pyramid in the Bay; currently there are limited opportunities for aspirational clubs to progress, as facilities (e.g. dug outs; fenced off areas; referees’ changing; spectator facilities; pavilion) do not reach the requisite criteria.
6. Other pitches, such as South Devon College’s pitch, may not meet new competition size guidelines, despite playing an important role in player development and the training of coaches and volunteers.

**Provision of new grass pitches**

1. Taking all the above into consideration i.e. sloping pitches which are uneconomic to level, the fact that junior teams are playing on inappropriately sized pitches, the fact that demand is being stifled by a lack of good quality pitches, the anticipated growth in mini and junior football and the need for sufficient space to allow rest and recovery of pitches and appropriate rotation and realignment to improve quality, the Strategy recommends the following:

**Brixham**

* New provision to accommodate youth teams. The pitch at Wall Park is overused due to all junior teams playing there. Although there is capacity at St Mary’s Park (capcity for mini not junior pitches, however there is capacity at Furzeham) to accommodate some of this, the strategy recommends that at least 2 new junior pitches (at least one of which should be 9v9) and 2 mini pitches (7v7) are required in Brixham, preferably on the same or at sites in close proximity, to assist the development of junior football.

**Paignton**

* In order to meet current demand from existing teams – to retain 3 full size adult pitches, plus 1 youth 11v11 pitch (for U13/U14s), 2 junior pitches (at least one of which should be 9v9) and 4 mini pitches (7v7) at Clennon Valley
* To meet demand for pitches from South Devon College when a suitable location becomes available – preferably on site (minimum of one full size adult pitch)

**Torquay**

* Evaluate the feasibility of levelling 3 adult pitches from King George V and 1 9v9 junior pitch from Steps Cross In addition, provide 1 youth 11v11 pitch (for U13s/U14s), another junior pitch and 4 mini pitches; if possible on alternative sites in Torquay depending on future demand.

1. Given the pattern of play and travel in Torbay and the location of home grounds and teams that play there, it is not possible to rationalise provision further at this time, especially with uncertainty surrounding Sunday football and the future demand for this.
2. It is important to note that some of the shortfall – particularly for junior and mini pitches – could be met from school pitches which are not currently available for community use.

**Shared use of grounds**

1. Some issues are raised through the joint use of sites for winter and summer sports (see cricket and rugby especially). Typically, this shared use with winter pitches on cricket outfields does not leave sufficient time for reinstatement before the start of the cricket season.

**Dual functions of playing pitches as public open space**

1. Many pitches are located on public recreation grounds and are used for informal recreation as well as competitive play by both residents and visitors to the area. This impacts on the wear and tear of the pitches. The issue of fouling of pitches by dogs is a major problem for many teams.

**Sustainability of sites – security of tenure and aspirations for self management**

1. Arising from the consultation, a number of clubs have indicated that they aspire to leasing arrangements at their grounds including: Kingskerswell & Chelston FC (Armada Park), Hookhills FC (White Rock), Waldon Athletic (Windmill Hill); Watcombe Wanderers (King George V); Upton Athletic FC (Cricketfield Road); Paignton Saints FC (Clennon Valley) and Barton Cricket Club (Cricketfield Road). It is important that all clubs using a site should be equal partners in management arrangements and that full community access should be maintained at leased grounds.
2. Such arrangements must also be sustainable, as the cost of maintenance can be prohibitive and there is a need for capital investment to improve pitch quality now as well as ongoing investment into the facilities and an improved maintenance schedule.

**Partnerships and support**

1. The desire for the voluntary sector to have greater support and training in the management and operation of their facilities was raised throughout the strategy consultation. It is very important that the right support if offered to clubs if they are going to take on the leases of their grounds.
2. Access to education pitches needs to be secured in some cases and integrated with other nearby sites. There is great scope to improve partnerships between education providers and other sectors, building on the links that exist already between grass and artificial surfaces and the demands for them from clubs, schools and South Devon College.

**Clennon Valley**

1. Clennon Valley is the largest and a very accessible pitch site in the Bay and its use and the combination of pitches there requires reappraising in the light of this strategy. Therefore an argronomist report has been commissioned to determine what work is required to bring the pitches to an accptablequality quality. Options include the possible realignment of the site to accommodate age appropriate sized junior pitches (U13/U14; 9v9) as well as mini pitches. It also accommodates a range of other uses including other pitch sports such as Rugby and American football, football and rugby festivals and tournaments, summer sports such as baseball and rounders, and is used by language schools for sporting sessions in the summer and for school sports days. It has huge potential as the premier pitch sport site in Torbay and the challenges of the development here of the off-road cycle circuit and the redevelopment of Torbay Leisure Centre offer some timely opportunities to realise this.
2. The changing facilities at Clennon Valley are currently not well sited in relation to the pitches and the condition survey has resulted in new boiler systems being installed the fabric, condition and number of changing rooms and accessibility for women, juniors and people with disabilities are considered good.

**Torquay United FC**

1. All Torquay United FC adult and some youth teams train outside the Bay (currently at Seale Hayne in Teignbridge, near Newton Abbot where the club have invested in the facilities). Many TUFC youth teams also train at Paignton Community & Sports Academy’s artificial grass pitch on Thursday nights and at Torquay Academy AGP on Mondays. All matches, other than those for the first team at Plainmoor, take place outside the Bay also. According to consultation with Torquay United FC, the club would have preferred to be based within Torbay but have not been able to find an appropriate site, for many years. Whilst it seems unlikely that club training would move back in to Torbay, this situation should be borne in mind if new pitches are provided within Torbay.

**Future developments within the game**

1. As well as a transference of demand from grass to artificial surfaces (see below) there are initiatives to increase football play during the summer months.
2. Increasingly, football is being played on artificial turf pitches or in sports halls. In the analysis undertaken of sports halls for the Torbay Sports Facilities Strategy, almost all (12) 4-badminton court size sports halls stated that they were heavily used for football for small sided games (e.g. 5v5), football training and for Centres of Excellence, mostly through block bookings. At least two sports halls could not accommodate all requests. Whilst futsal is a growing indoor football activity (and ‘turn up and play’ formats for football such as ‘Just Play’ may work better indoors as this  is what the participants want), much of the small sided and football training would take place outside if there was space on the artificial turf pitches.

CRICKET – KEY FINDINGS

**Overview of pitches**

***Quantity-***

1. There are currently 11 cricket grounds in Torbay. There are 7 grass squares and 7 non-turf wickets. 3 grounds have both – Torquay Wall’s Hill, Paignton Queen’s Park and Torquay Cricketfield Road. There are 3 cricket pitches in Brixham, 1 in Paignton and 7 in Torquay. 6 sites are local authority owned and three of these are leased to clubs (Queen’s Park is leased to Paignton CC and Paignton RFC; Torquay Recreation Ground is leased to Torquay RFC and Torquay CC and Wall’s Hill in Torquay is leased to Babbacombe CC) Four cricket wickets are on education land and one is owned by a club – the North Boundary Road Ground (Brixham CC)
2. 3 of the main clubs in the Bay and a smaller club share their grounds with rugby (3 sites) and football (1 site) and athletics (1 site). The pitches at Torre Valley North, Cockington Court, Torquay, Walls Hill Babbacombe and Cricketfield Road, Torquay are public open spaces.
3. The number of grass wickets recorded at each ground is as follows: North Boundary Road, Brixham (12); Queen’s Park, Paignton (12 + non-turf); Walls Hill , Babbacombe (8 + non-turf); Cockington Court, Torquay (6); Torquay Recreation Ground (12); Torre Valley North (5 marked out at time of visit but up to 8 possible ) and Torquay Cricketfield Road (11)
4. Since 2000, a number of cricket pitches throughout Torbay either no longer exist or have fallen into disuse and cannot now be played upon. These include pitches at Windmill Hill, Stoodley Knowle and King George V in Torquay, Galmpton Memorial Field in Galmpton and Paignton Community & Sports Academy in Paignton.

***Quality***

1. All grounds where club cricket is played scored as good (80%+) on the non-technical quality assessment. The highest score of 95% was at Paignton Queens Park, with Brixham Cricket Club, Torquay Cricketfield Road, Torquay Recreation Ground, Cockington Court, Torre Valley North and Walls Hill all close behind. The school cricket sites at Quinta Road, Churston Grammar, Torquay Boys’ Grammar and Brixham Community College all recorded standard scores of between 76-80%; this was due to the variable conditions of the artificial wickets. None of the school sites have dedicated cut cricket squares.
2. This study has triangulated the evidence on pitch quality obtained from the non-technical site assessments, the views of the clubs, the views of the Devon Cricket Board and the ECB Pitch and Outfield Quality Ratings provided by umpires through the ECB (Table 5.11). Taking all information into account, the study suggests the following as a basis for categorizing the pitches:

* North Boundary Road, Brixham good
* Paignton Queen’s Park good
* Cricketfield Road, Torquay standard
* Torquay Recreation Ground standard
* Cockington Court, Torquay standard
* Torre Valley North Playing Fields standard
* Torquay Walls Hill poor
* Churston Ferrers Grammar School poor
* Brixham Community College poor
* Torquay Quinta Road Playing Fields poor
* Torquay Boys Grammar School poor

1. Some changing facilities are regarded as tired (Torquay Recreation Ground and Paignton Queen’s Park). It must be noted that Brixham CC’s new ground at North Boundary Road has excellent changing and net practice facilities. The quality of its square and outfield is expected to improve with time.

***Overview of demand***

1. There were 48 cricket teams playing in Torbay in the 2013 season: 23 adult men’s teams, 4 colts, 17 junior teams, 3 girls’ teams and 1 Vets’ team. There is one club in Brixham, fielding 10 teams; one club in Paignton, fielding 13 teams; and 6 clubs in Torquay – three of which have junior sections or Colts (Torquay CC, Barton CC and Chelston CC). The other Torquay clubs are Cockington Corinthians, Babbacombe CC and Cavaliers C. Cricket in Torbay is very club based and all teams playing, with the possible exception of Cavaliers, are part of well-established clubs. There is very little midweek casual play and no midweek senior league.
2. There are good signs of flourishing cricket activity in Torbay. Although the number of adult teams may be declining, several clubs have grown with many of them now running junior sections which they have not done in the past, often as a result of the ‘Chance to Shine’ programme which has been running the Bay The youth league in South Devon has grown substantially recently. The view of the ECB is that habits of players may be changing but that there is a relatively static cricket population in the area at present. However, there have been some comments in respect of a dwindling adult player pool in Torbay with players migrating around different clubs.

**Pattern of Play and Capacity**

1. The peak time for adult play in cricket in Torbay is Saturday, when 14 teams play; 7 play on Sundays (all league fixtures apart from Cavaliers CC friendlies on Sundays). Colts and the South Devon Youth league play midweek.
2. From the analysis so far, it appears that there is potential to sustain more play at Wall’s Hill (Babbacombe CC), Cricketfield Road (Barton CC), Cockington Court (Cockington CC) and Brixham CC. Torre Valley North is operating close to capacity because it has just 5 wickets and no non-turf wicket. Despite having 12 grass wickets each, Paignton Queen’s Park and Torquay Recreation Ground are operating close to capacity and at capacity respectively. In Paignton Queen’s Park case, this is because despite having a non-turf wicket, it hosts a large number of matches and also has the constraint of the 123 day season (1st May to 31st August on shared sites). Torquay Recreation Ground is operating at capacity because of the level of activity it sustains, the lack of a non-turf wicket and the constraint on the 123 day season.

**CRICKET – KEY ISSUES TO ADDRESS**

**The Future demand for cricket**

1. Increases in demand through population growth of up to two junior teams and possibly a Ladies team could be met from existing pitch stock from across the Bay as a whole, but not if site specific on those sites which are currently reaching capacity. The indoor cricket league at Paignton Community & Sports Academy is very successful and could lead to an increase the demand for grass facilities in due course.
2. Most of the clubs would like to run more teams, especially: youth teams (boys and girls) (Babbacombe CC, Brixham CC, Chelston CC); girls and/or ladies teams (Barton CC and Paignton CC); a team for Sunday friendlies and touring sides ( Cockington CC), and a 3rdXI or Colts XI (Babbacombe CC).
3. There are various constraining factors, including lack of coaches, but for 3 clubs at least (Paignton, Torquay and Chelston) inadequate facilities (either pitches or changing) are a major factor, and borne out by the capacity analysis in the needs assessment.

**Protection of sites**

1. All cricket wickets/sites to be protected to meet existing and future demand. The ECB is keen to promote school club links and maintain current cricketing activity at schools and because there is little spare capacity to absorb any increases in demand, the non-turf wickets at four schools in Torbay – Churston Ferrers Grammar School, Brixham Community College, Quinta Playing Fields in Torquay and Torquay Boys Grammar School should also be protected and improved.

**Provision of new pitches and enhancement of sites**

1. Issues with regard to each site:
2. *Walls Hill, Torquay (Babbacombe CC):* slope means club cannot progress through leagues. Ground has potential to accommodate projected increases in play
3. *North Boundary Road, Brixham (Brixham CC):* square needs more time to bed in and can accommodate increased use.
4. *Paignton Queen’s Park (Paignton CC):* shared site with rugby restricts season and involves considerable maintenance to prepare outfield. Need for another pitch led club to invest in non-turf wicket at Torquay Boys Grammar School, but problems with drainage mean very little used, and would be beneficial to have alternative wicket nearer to main ground. Existing facilities at Queen’s Park cannot accommodate any increases in activity and changing facilities require substantial upgrading.
5. *Cricketfield Road, Torquay (Barton CC):* Ground itself has capacity to accommodate some increase in play. Barton CC has aspirations for a sports hub here, including cricket and football, working in partnership with Torquay Boys Grammar School and Torquay Academy. There are also aspirations for enhancing the currently derelict building on site as part of an overall regeneration project, to include classroom space, a sports clinic and indoor cricket facilities, with improved changing facilities. This ground is also used by Upton Athletic FC who also wish to improve the quality of their pitch. The site is public open space where dog fouling is an issue, as is the lack of car parking.
6. *Cockington Court (Cockington Corinthians CC):* damage to surface caused by public access. Club now has 7 year licence on square and lease on pavilion and can promote usage from other clubs. Existing facilities expected to be adequate for further team development; Ipplepen 3rds and Torquay 3rds play here.
7. *Torquay Recreation Ground (Torquay CC):* ground is overused and existing facilities cannot accommodate any desired increases in activity. Ideally requires access to non- turf wicket and net facilites for junior play. Use could be made of Torre Valley North or non-turf wicket at TBGS. General upgrading of ground required – upgraded clubhouse to cater for juniors, ladies and people with disabilities, and net facilities.
8. *Torre Valley North, Torquay (Chelston CC):* this site is also used by Torquay AAC for athletics in the summer, for football and for rugby (Torquay RFC). The grass pitch is nearing capacity for Chelston CC and casual use. There is a need for a casual pitch for touring sides and expansion in the junior game in Torquay – and there are possibilities for additional wickets at this site or a non-turf wicket at other sites in Torquay.
9. From the Needs Assessment, it is clear that there is not the capacity to accommodate growth aspirations at all grounds. This, together with further growth as calculated through the application of team generation rates to the future population, will mean that increased demand cannot be accommodated – notably at Torquay Recreation Ground, Paignton Queen’s Park and potentially Torre Valley North, Torquay.
10. In summary, there is a need for the capacity of additional grass wickets/grounds to meet demand in Paignton (particularly to relieve pressure on the square at Queen’s Park) and in Torquay. The non-turf wicket at Brixham Community College could assist in providing opportunities for juniors in Brixham, if improved.
11. There is a need for a non-turf wicket to accommodate anticipated growth in junior play and demand from any expansion midweek adult play in Torquay. 2013 was the last season of the Torbay Company Cricket league which was played on midweek midweek evenings. In its heyday, this league fielded around 20 teams which played on pitches throughout Torbay, some of which no longer exist, and the number of teams eventually declined to 4. Whilst it may be difficult to form a new midweek league, the possibility remains that an increase in demand emanating from other cricket initiatives within Torbay should not be discounted, and allowance needs to be made to accommodate this .

**Training Facilities**

1. Most teams who wish to train train either at ground or seem to find slots in sports halls. There is a need to adequate ensure nets in sports halls in line with the Devon Cricket Board objective to increase the standard of indoor practice facilities across Devon. Upgraded nets are now at Torquay Recreation Ground.

**Shared use of grounds**

1. Ground sharing and the impact other sports have on the quality of the cricket outfield affects (in order of severity) Paignton Queens Park, Torquay Recreation Ground, Torquay Cricketfield Road and Torre Valley North, Torquay. Queens Park, as an example, has rugby played on all sides of the cricket square throughout the winter. To prepare the outfield for play from the start of the cricket season is both time consuming and costly, especially after a wet winter. For each of the cricket clubs involved this brings issues in terms of managing fixtures lists and maintaining their outfields, and protecting the wickets.
2. However, there can be great advantages of shared grounds in terms of sustainability, maintaining activity at the site (and revenue) throughout the year; growth in membership etc, more attractive for funding bids etc. The leasing arrangements being proposed between the Council and clubs will need to ensure that all ground users are equal partners.

**Partnership and support**

1. As with football, there are opportunities for more co-ordination and working together in the management and use of grounds. For example, in Brixham, there may be opportunities to improve the non-turf wicket as an overflow facility for Brixham CC. There has been a decline in cricket played in schools but there are some encouraging signs in Torbay, if the facilities are able to cater for the demand. Paignton Community & Sports Academy and South Devon College use Paignton Queen’s Park cricket ground and there are opportunities here for developing school/club links, as there are at Torquay Boys Grammar School.
2. Supporting clubs to become more sustainable and to retain existing membership is a key priority of the Devon Cricket Board. For example, Brixham Cricket Club wishes to ensure use of its ground throughout the year. Better use of the pavilion and clubhouse, as well as diversification of the site (for example the provision of football pitches on the cricket outfield) have been identified.
3. As with football, there is need to look strategically at sites. There may be opportunities for example for better co-ordination and sharing of pitches between Torquay CC and Chelston CC (Torre Valley North).

**Future developments in the game**

1. The ECB currently has an overall focus on player retention and is highlighting potential to grow more informal formats of the game such as T20 and Last Man standing. This may result in the growth of more casual play and midweek leagues and this could put additional pressure on some grounds within Torbay. A central, accessible venue would be ideal, possibly Torre Valley North, Torquay.

RUGBY UNION – KEY FINDINGS

Overview of pitch supply

***Quantity***

1. There are 16 individual grass rugby pitches at 13 sites in Torbay. There are 9 senior pitches, 5 junior pitches (i.e. less than full adult size) and 2 mini pitches recorded, although additional mini pitches are often marked out on other pitches (e.g. at Brixham Community College by Brixham RFC) or on training areas (at Queen’s Park Paignton by Paignton RFC). All apart from one are in secured community use; this is a pitch which is marked for rugby during the spring term at Churston Ferrers Grammar School but is used for football in the autumn, and therefore could not sustain regular community use. All three rugby clubs’ main pitches are leased from Torbay Council (Astley Park – Brixham RFC; Torquay Recreation Ground – Torquay RFC and Queen’s Park, Paignton – Paignton RFC). 6 rugby sites are located on school grounds.

| **Site Ref.** | **Owner / Manager** | **Name** | **Adult rugby** | **Junior rugby** | **Mini rugby** | **Community Use** | **Shared site?** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| B1 | Education | Churston Ferrers Grammar School New pitches | (1)\* |  |  | C | Yes - football |
| B5 | Club | Brixham RFC | 1 |  |  | A | No |
| B6 | Local authority | Brixham Astley Park | 1 | 1 |  | A | No |
| B7 | Education | Brixham Community College |  | 1 |  | A | Yes – football & cricket |
|  |  | **TOTAL Brixham** | **2** | **2** | **0** |  |  |
| P1 | LA | Paignton Clennon Valley Playing Fields | 1 |  |  | A | Yes – football, but pitches well spaced |
| P4 | LA/Club | Paignton Queen’s Park | 1 | 1 | 2 | A | Yes - cricket |
| P5 | Education | Paignton Community & Sports Academy | 1 |  |  | A | No |
|  |  | **Total Paignton** | **3** | **1** | **2** |  |  |
| T6 | LA | Torquay Torre Valley North Playing Fields | 1 |  |  | A | Yes – cricket & athletics |
| T7 | LA | Torquay Torre Valley South Playing Fields |  | 1 |  | A | No |
| T8 | LA | Torquay Recreation Ground | 1 |  |  | A | Yes - cricket |
| T10 | Education | Torquay Quinta Playing Fields | 1 |  |  | B | Yes – football & cricket |
| T11 | Education | Torquay Boys Grammar School | 1 |  |  | A | No |
| T12 | Education | Torquay Boys Grammar School lower pitch |  | 1 |  | B | Yes - cricket |
|  |  | **Torquay TOTAL** | **4** | **2** | **0** |  |  |
|  |  | **Torbay Total** | **9** | **5** | **3** |  |  |

1. In Brixham there are 3 sites for rugby – Brixham RFC’s ground at Astley Park, Astley Park top field owned by Torbay Council (1 adult and 1 junior rugby) and a large junior pitch at Brixham Community College.
2. In Paignton, there are 1 adult, 1 junior and 2 mini pitches at Queen’s Park (Paignton RFC) and one adult pitch at Clennon Valley. There is a small junior pitch at Paignton Community & Sports Academy which is used for three months of the year only (one term) and is not included in the totals.
3. In Torquay, 3 sites near the seafront are used by Torquay RFC: an adult pitch at its home ground – Torquay Recreation Ground, another full size pitch at Torre Valley North and a junior pitch at Torre Valley South. There are also two adult rugby pitches and a junior pitch on school sites – at Torquay Boys Grammar School and Quinta Road playing fields (Westlands School)
4. The grounds where the impact of sharing facilities is most apparent are at Paignton Queen’s Park (Paignton RFC sharing with Paignton CC) and Torre Valley North (Torquay RFC sharing with Chelston CC and athletics club). Torquay Recreation Ground is also shared between Torquay RFC and Torquay CC – the main pitches are well spaced, but the rugby pitch impinges upon the cricket outfield.

***Quality***

1. In taking on board the findings of the consultation with the clubs and the RFU, and the visiual quality assessment, the following summary pertains:

* Due to intensity of use, all main adult pitches – particularly Queen’s Park and Torquay Recreation Ground - deteriorate as the season progresses, and this leads to many cancellations. Some junior teams in the Bay did not play for two to three months during last winter.
* The best pitch is at Brixham RFC (Astley Park), due to the quality of the maintenance and the fact that the main pitch is restricted for match play.
* The Astley Park top field (public recreation ground) is of lower quality and this affects capacity of pitches to accommodate play.
* The impact of the poor drainage at Clennon Valley becomes more apparent as the season progresses.
* Fouling by dogs is a problem on pitches with public access, especially Astley Park top field, Brixham
* Changing rooms at Torquay Recreation Ground and Paignton Queen’s Park are inadequate to accommodate junior and mini teams and ladies and girls.
* Paignton RFC record adequate changing room facilities at Clennon Valley.
* Out of three rugby pitches in Torquay, the highest quality pitch is Torre Valley North, due to its drainage system

***Overview of Demand***

1. There are 3 rugby clubs in the Bay. Each club runs the full complement of minis and juniors up to U16s. Each club also runs a Colts and Vets side. Torquay and Brixham run 3 adult men’s teams each; Paignton runs 2 adult men’s teams and a Ladies team. Paignton is the only club to run female teams at the moment. In total, there are 8 adult men’s teams in Torbay, 3 Colts XV, 1 Ladies XV, 3 Vets XV, 12 juniors and 18 minis/midis (45 teams in total). South Devon College run a rugby academy that require weekday training and match facilities.

***Pattern of Play and Capacity***

1. Rugby’s pattern of play is fairly straightforward: Colts and Adult Men (11 teams in total) all play on Saturday afternoons; all juniors, midis and minis play on Sunday mornings (30 teams) and Vets and Ladies play on Sunday afternoons (4 teams). All three club’s teams train on their main pitches, alongside the pitch and on floodlit training areas at their home grounds, at least twice a week; this use has been taken into account when assessing capacity of the grounds.
2. All clubs stated that they experience difficulties in obtaining pitches for both home matches and training, Paignton RFC referred to poor drainage and land fill intrusions on the Clennon Valley pitch and both Torquay and Paignton highlighted the need for training areas in wet weather, preferably floodlit.

*Brixham:*

* In Brixham, the rugby club’s main pitch operates very close to capacity; play is carefully managed to maintain the quality of the pitch. The quality of the Astley Park top pitches is poor and this affects their capacity, and because of the number of matches they have to accommodate, the pitches are overplayed. These pitches are at capacity on Sunday mornings
* The junior rugby pitch at Brixham Community College (not quite full size but acceptable for up to U15s) is regularly used. In a recent weekend (mid January) the rugby club used all 3 pitches at the site (including the 2 junior football) as it had 5 matches at home and put cones out for the mini games.

*Paignton*

* In Paignton, the adult pitch at Queen’s Park has a theoretical high capacity. The junior pitch is part of the floodlit training area and consequently accommodates a lot of use. This and the mini pitches are not rated as highly for capacity and cannot easily accommodate the amount of use required of them, hence the pitches are overplayed. The site is at capacity on Sunday mornings.
* The Clennon Valley rugby pitch scores poorly on quality; it is almost at capacity at peak time on Saturday afternoons. In the past, Paignton RFC has requested the use of another pitch at Clennon Valley. This rugby pitch is used quite often in the winter by Paignton Community & Sports Academy, Churston Ferrers Grammar School, Tower House School and South Devon College and there are occasional requests from other schools.
* There is insufficient rugby pitch provision in Paignton. Paignton Community & Sports Academy requires additional pitches (as does South Devon College). However, at Paignton RFC the ground is usually in a bad condition and the club are reluctant to allow pupils to use it. The pitch at Clennon Valley is not always in a suitable condition.

*Torquay*

* In Torquay, the main adult pitch at the Recreation Ground has a theoretical high capacity. However, it is currently reaching its capacity at both peak time on Sunday mornings and on Saturday afternoons.
* The Torre Valley North pitch is at capacity on Saturday afternoons and is also heavily used on Sundays, as is the lower quality junior pitch at Torre Valley South. Occasionally, a rugby pitch at Torquay Boys Grammar school is used if the Recreation Ground pitch is unplayable, as this drains well.

**RUGBY - KEY ISSUES TO ADDRESS**

**The Future demand for rugby**

1. In terms of rugby pitch requirements, changes to the population growth and profile over the next ten years would result in demand for pitches from senior teams remaining stable; demand for pitches from youth teams increasing (1 match equivalent session – 2 teams) and demand for additional mini/midi pitches (2 match equivalent sessions – 2 teams).
2. Within Torbay, all three rugby clubs have stated that they wish to develop Ladies and Girls’ rugby, although there are various constraining factors, notably suitability/availability of pitches and changing rooms. It will be difficult to accommodate these on existing pitches; moreover at Paignton and Torquay, improvement will be required to changing facilities. South Devon College has aspirations to develop additional men’s teams and new ladies’ teams but currently has no outdoor space for rugby at its main site, and uses other pitches in Torbay.
3. Given these aspirations and the current pitch supply, the shortage of good quality grass pitches would restrict development in rugby . The lack of pitches for junior mini and midi teams has already been highlighted and additional provision will need to be provided to meet demand in the future.

**Protection of sites**

1. All existing rugby sites and pitches to be protected including those on school sites.

**Provision and enhancement of sites and pitches**

1. Findings lead to the following:

*Brixham:*

* Need for additional grass pitch capacity in Brixham – minimum of one adult pitch

*Paignton*

* Need to improve the quality of the pitch at Clennon Valley to sustain more play for rugby (pitch now being moved and drainage improved as part of cycle park development).
* Provision of additional junior/mini pitches at Clennon Valley to meet demand and address problems of overuse at Paignton Queen’s Park (less pressure on rugby pitches will also improve cricket outfield).
* Improved floodlighting for training and for matchplay (one pitch to accommodate mid week play)
* Reduced activity at Queen’s Park to improve quality of surfaces is advised..
* Improve South Devon College’s ability to gain long term access to an appropriate size and quality pitch for weekday training and competition, with appropriate changing facilities, ideally on college premises

*Torquay*

* Improvement of ancillary changing facilities at Torquay Recreation Ground to meet needs of ladies, juniors and people with disabilities.
* Access to off site training facilities required for wet weather
* In Torquay, the rugby pitches at Torre Valley North and South are vital to the ongoing success of the club. Torquay Rugby Club to have continued full access to these pitches.

**Future developments in the game**

1. Whilst focusing on maintaining its core market of 15v15 senior teams, the RFU is actively promoting its variants of the game for younger players – touch and tag rugby and ‘7s’ and also looking to develop more recreational and social rugby during the summer. This is likely to increase the numbers of junior teams and possibly summer activity for adults, which may cascade down to increase participation during the winter months. Promoting Torbay as a venue rugby tours would be in keeping with Torbay’s long-standing tradition as a holiday venue for touring sides and festivals and this activity has traditionally been accommodated at Clennon Valley.
2. See below for AGPs for rugby.

**HOCKEY – KEY FINDINGS**

*Overview of pitch supply*

1. Hockey is almost exclusively played on Artificial Grass Pitches and grass pitches are largely obsolete for competitive forms of the game.
2. Based upon Sport Englands Guidence (2010) on AGPs there are 2 full sized pitches with approved surfaces for hockey in Torbay – Torbay Leisure Centre (sand filled) and Torquay Girls Grammar School – sand dressed (see Section on AGPs at end of Football section).
3. The nearest sand filled floodlit AGPs appropriate for hockey usage to Torbay are as follows:

* King Edward VI Community College AGP in Totnes (20 minutes from Paignton). This pitch is in very poor condition and under threat of closure. The pitch requires upgrading and is home to Dart Hockey Club, which runs 3 ladies and 2 men’s teams with a large junior contingent. There are excellent links with KEVICS at Totnes, but the club may need to find a new pitch.
* Teignmouth Community College (30 minutes from Paignton)- sand (dated and in need of refurbishment). Limited hockey usage, mainly junior training for Teign Hockey Club
* Dawlish Leisure Centre – sand dressed, refurbished in 2013. There are 2 clubs at this site – Teign Hockey Club (3 ladies, 2 mens and 4 junior teams) and Dawlish Ladies Hockey Club (one ladies team).

***Quality - Pitches***

1. The pitch quality scores recorded by the site audits equated to a ‘standard’ rating for Torbay Leisure Centre (looking its age and in need of refurbishment) and ‘good’ rating for Torquay Girls Grammar school (an excellent facility; score not as might as it might be, due to its age). The two clubs responding to the survey who use the TGGS AGP (Torbay Men’s and Torquay Ladies Hockey Club) rated the pitch as adequate to good. They both rated the pitch at Clennon Valley as poor.

***Overview of Demand***

1. There are currently two England Hockey affiliated hockey clubs in Torbay, both of whom play at Torquay Girls Grammar School. Newton Abbot Ladies HC also play and train at TGGS as there is currently no suitable AGP for hockey in their area. Torbay Men’s Hockey Club runs 2 teams and has just started up a junior section; it has 75 registered members at present, of whom 45 are under 18 years. Almost all its members live in Torbay.
2. In 2013/14 there were 41 recorded participants in Torquay Ladies Hockey Club, a slight decline from preceding years. There are two teams, playing in Petroc Divisions 1 and 2. Three quarters of its members live within Torbay. Newton Abbot Ladies HC runs one team, with 16 registered players this season (20 registered in 2012/13)

*Pattern of Play and Capacity*

1. All 3 clubs play their matches at the TGGS pitch, as the pitch at Torbay Leisure Centre is no longer appropriate for match play. Matches are played on Saturdays and the TGGS pitch is approaching capacity for matchplay at this time.
2. The TGGS pitch also hosts all training for Torbay Men’s and juniors, Torquay Ladies Hockey Club and Newton Abbot Ladies Hockey, on Tuesday and Wednesday evenings.
3. Torbay Men’s Hockey Club also use Torbay Leisure Centre pitch when required but the main hockey activity taking place here now is the Torbay Hockey Festival.
4. TGGS is a Single System Junior Development Centre site for Devon Hockey Association

HOCKEY – KEY ISSUES TO ADDRESS (see below under Artificial Grass Pitches)

**OTHER SPORTS – KEY FINDINGS AND ISSUES TO ADDRESS**

1. The Strategy proposes that playing field sites in Torbay should be considered as accommodating as wide a range of sports and activities as possible. Some pitch sports are not currently practiced in the Bay – for example, lacrosse – and others, such as American Football and Baseball, are beginning to develop. Currently the latter two sports are based at Clennon Valley, as is a summers Rounders league, whilst rugby league has been played at Easterfield Lane,
2. There is considerable scope to develop further the sharing of pitch sport grounds to accommodate additional sports, particularly if by attracting both winter and summer pitch sports they can enhance the viability and sustainability of the sites
3. For the sports using Clennon Valley, drainage of pitch and pitch maintenance are considerations, as are the provision of dedicated storage and appropriate changing facilities, Baseball ideally requires a pitcher’s mound and backstop fence.
4. These sports also require training facilities and American Football, for example, can train on IRB22 specification 3g artificial grass pitches.
5. As already noted, playing fields are used for a variety of summer events and festivals, including those for the pitch sports. Visiting teams attend these festivals and there is potential for this use to be extended, through the development of summer leagues in football, rugby and hockey.

**ARTIFICIAL GRASS PITCHES – KEY FINDINGS AND ISSUES TO ADDRESS**

1. There are 4 full size floodlit artificial grass pitches in Torbay as follows:

* Torquay Grammar for School for Girls - floodlit full sized sand dressed pitch
* Torbay Leisure Centre – floodlit full sized – sand filled
* Paignton Community & Sports Academy – floodlit full sized – rubber crumb (3g)
* Torquay Academy – floodlit full size rubber crumb (3g)

1. In addition to provision within Torbay, there are the following full size floodlit AGPs within adjoining local authorities within a 30 minute drive of the centre of Torbay: Totnes King George V (sand filled); Teignmouth Community College (sand filled), Ashmoor Recreation Centre (rubber crumb 3g) and Dawlish Leisure Centre (sand dressed, refurbished in 2013). Until recently, there was also a pitch at Brittania RMC Naval College, Dartmouth. The pitch at KEVICs in Totnes is under threat of closure on health and safety grounds. There are proposals to relay the pitch at Teignmouth Community College to a 3g.
2. There are also a number of smaller MUGAs throughout Torbay e.g. Westlands School, the Acorn Centre, Brixham Community College and a half sized sand-filled surface (not floodlit) at Torquay Boys Grammar school.
3. Torbay Leisure Centre AGP, which rates as a standard AGP is the oldest AGP in Torbay (built in 1989, refurbished 2003) and is showing signs of wear commensurate with its age. The remaining 3 AGPs are all rated as good, with good quality maintenance and ancillary facilities facilities.

**Facilities Planning Model**

1. The Facilities Planning Model (FPM) assessment of AGPs relates to both football and hockey. It should be stressed that the FPM is now out of date because of the addition of a full size 3g AGP at Torquay Academy which is not included. Nevertheless, the existing FPM assessment still provides an indication of the overall demand/supply situation as a basis, and is thus presented below:

* Torbay has a relatively low level of satisfied demand for AGPs when compared to regional figures and those of both Exeter and Plymouth
* A relatively high percentage of Torbay residents who use AGPs (22%) travel to facilities in other districts. This ‘exported’ demand figure is high when compared to figures for Exeter (3%) and Plymouth (18%)
* All 3 existing full size AGPs in Torbay are operating at 100% of their estimated capacity. There is no spare capacity at existing sites to meet any potential future increased in demand(3g)
* There are no specific areas where levels of unmet demand are sufficient to justify a new AGP; however, there are notable levels of unmet demand in both Torquay and Brixham.

1. As explained above, levels of provision have moved on since the FPM assessment was carried out. Moreover, it is only one element in understanding the demand and supply of AGPs in Torbay and the Strategy has also taken on board comments and data from clubs, leagues and national governing bodies in reaching conclusions about unmet demand. These conclusions point to a need to consider further the likely implications of any future increase in demand for AGPs and how these might best be met.

**Summary**

1. The issues outlined in the main Needs Assessment Report can be summarised as follows:

* The majority of activity on AGPs at peak times is football (approx. 90%), with the remaining 10% hockey,
* Looking at usage levels of individual sites, the FPM suggests that all 3 AGPs are operating at 100% of their estimated capacity. The data runs from the model estimates that there is no spare capacity at existing sites at peak times to meet any potential future increases in demand.
* From analysis of usage of all 4 AGPs in Torbay now, Paignton Community & Sports Academy 3g and Torquay Academy 3g are operating at capacity. Torquay Girls Grammar School is operating at capacity during the weekday and on Saturdays, with some spare capacity on Sundays. Torbay Leisure Centre is understood to be full at peak times with limited spare capacity at weekends. There is therefore limited capacity for further football training activity on full size pitches during the week and the Sport England FPM modelling confirms that pitches are running at capacity at peak times.
* While there is some limited spare capacity at weekends, opening hours for some pitches are restricted at weekends, in particular Torquay Academy, which closes at 1pm. The scope to accommodate activity and competitive activity in particular is therefore reduced. Restrictions on use of floodlighting mean that all AGPs close at either 9pm or 9.30 pm during the week, whereas there is sufficient demand for them to continue to operate until 10pm.

**Demand from hockey for AGPs**

1. There is currently sufficient AGP provision for hockey in Torbay. However:

* The quality of sand based AGP provision in Paignton is very poor. The carpet is in desperate need of preplacement in order to sustain its current level of football usage and to be suitable to play Hockey.
* England Hockey guidance suggests that no AGP should be considered able to sustain more than 4 games on any one day. With the TGGS pitch currently accommodating up to 3 matches on a Saturday, the formation of any additional teams would mean that the pitch was operating at capacity.
* There is limited sand AGP provision in the surrounding Teignbridge District and the AGP facility in Totnes is under threat. In future, more hockey clubs – in addition to Newton Abbot Ladies which already travels in to Torbay for a suitable pitch – may be forced to look for alternative provision, which could be within Torbay.
* As well as little spare capacity for additional matches at weekends at the TGGS pitch, capacity during the week for training is severely restricted and any increase in training time for hockey would impact on the availability of pitches for football training and small sided games.
* Population changes to 2021 show no changes in numbers of teams. However, initiatives such as ‘Back to Hockey’ and ‘Rush Hockey’ may encourage new participants, particularly among the dominant market segments in Torbay (over 50s)
* Both clubs have the capacity to expand their senior and/or junior sections. In particular, Torbay Men’s Hockey Club is expanding its junior section and now has around 65 juniors taking part regularly in its training sessions. With the development of this junior training and the emerging programme for hockey development associated with the TGGS pitch through its school management, there are strong foundations for the sport and potential to increase club membership through Club School Links. This growth and development will be restricted if there is only one appropriate hockey surface in Torbay.

**Demand from football for AGPs**

1. 2 out of the 4 full sized pitches in Torbay are 3g football turf pitches, the preferred surface for football. This means that while football training can take place on the two sand AGPs, they cannot be used to support competitive activity. They also do not offer the same opportunity for skill development as 3g pitches.
2. The FA has recently changed the standard code of rules regarding the use of 3g football turf pitches, to become effective from 2014/15 season, Provided a football turf pitch hsd been tested and appears on the FA Register it will be allowed to be used for match play in all competitions outside the National League System (NLS) i.e. Step 7 and below including womens and youth football. The test is based on the British Standard for synthetic turf sports surfaces – BS EN 15330-1 and must be carried out by a recognized test house accredited by FIFA and/or having ISO 17025 accreditation by UKAS . The facility operator should commission and pay for the cost of this.
3. Surfaces acceptable for football matches are: Long pile 3g (60mm) with shock pad to meet IRB22 – which is suitable for both rugby and football training and matches and Long pile 3g (60mm) (Paignton Community & Sports Academy and Torquay Academy). 3gs with a 40mm or 50mm pile will need a shock-pad to meet the FIFA 1 rating which is needed for affiliated match play. Football teams playing matches on 3g pitches at Paignton Community & Sports Academy and Torquay Academy rated the pitches as excellent on all indices.
4. Currently 3 adult teams, 9 junior boys’ teams, 1 girls’ team and 13 mini teams play matches on 3gs in Torbay (23 out of 47 junior/mini teams). Around 90% of football clubs train (or their members play small sided soccer) on 3g surfaces. Matchplay may be 5v5 7v7 9v9 as well as 11v11 – this can be cross field for 7v7 and 9v9 (x 2 pitches) increasing the number of matches that can be played!
5. Whilst competitive football is still primarily played on grass pitches, artificial pitches are frequently used for football training and increasing numbers of junior teams and senior sides either are or aspire to play their matches on 3g surfaces. Paignton Community & Sports Academy cannot meet the demand for football training or matches (through the Roselands FC football hub) on its existing 3g and has a waiting list of teams wanting to use this as a match surface. South Devon College requires access to a football turf pitch in Paignton to meet daily training needs for the Football Academy and the recreational needs of the wider student population.
6. If participation was to increase significantly therefore, the capacity of existing AGPs may become constrained (if assumed that all teams would want to train). Increased requirement for time for hockey training and matches at Torquay Girls Grammar School would mean that some football use may be diverted elsewhere. The study has also identified latent demand throughout Torbay for AGPs for football training (for 11v11 teams). The lack of 3g pitches inhibits the quality of the training that takes place for football and means that there are limited opportunities to use AGPs for match play, especially at weekends.
7. There is also evidence of demand for more matchplay facilities on AGPs for 11v11 league football teams if suitable kick-off times become available (from at least 2 clubs). and from junior football sides for matchplay. The continuing growth in small sided soccer, Soccer Sixes, commercial leagues etc, all require sand or 3g surfaces.
8. The strategy finds that there is demand for more floodlit 3g artificial turf pitch provision in Torbay to meet existing, surpressed and future demand for football. Once football can be transferred to outdoor provision, capacity will be released to meet demand from more traditional indoor sports - badminton, basketball and netball, for example.
9. All sports halls are/could be linked to outdoor provision:

* Acorn Centre – upgrade outdoor MUGA to floodlit 3g football turf pitch (half size)
* Brixham College Sports Centre – provision of IRB22 compliant full size AGP in Brixham Sports Hub
* Churston Ferrers Grammar School – support for floodlit half-size/small 3g football turf pitch at Galmpton Memorial Ground
* Paignton Community & Sports Academy sports halls x 3 – all used for football training and 5v5, despite having full size floodlit football turf pitch at Waterleat Road,
* Parkfield – has been used for girls’ football. No MUGA/AGP nearby
* South Devon College Sports Centre – require outdoor floodlit MUGA (space permitting)
* St Cuthbert Mayne School – nearest outdoor provision is at Torquay Academy. Would benefit from floodlit MUGA on site
* Torbay Leisure Centre – most football training and small sided soccer takes place on sand AGP which is need of replacement
* Torquay Grammar Schools – football takes place on sand AGP
* Torquay Academy – well used for 5v5 and football training, despite having floodlit 3g AGP on site
* Westlands School – would benefit from upgrade of MUGA to a small floodlit 3g football turf pitch (or whatever size is appropriate given the constraints of the site).

**Demand from rugby for AGPs**

1. AGPs are becoming recognized surfaces for both matchplay and training for rugby. They need to be IRB22 compliant, and can be used by football as well, although the dimensions are slightly bigger than a football compliant 3g football turf pitch. The cost of a rugby compliant 3g is also higher as the posts are larger, so that they can cost between £100-£150k more than a football compliant 3g. However, they can accommodate both sports for matchplay and training, and can also meet demand for training from American football, subject to a g-max test (Filton College, Bristol has this facility).
2. At present Brixham RFC is exploring the possibility of a 3g rugby pitch on its main site with its members and Paignton and Torquay rugby clubs have both expressed the need for rugby wet weather training facilities, which cannot currently be met. Neither of the current two 3g AGPs in Torbay are IRB22 compliant and whilst there is also demand for 3g facilities from football, there is a need in the Bay for additional off-site artificial grass surfaces to meet the need for training - and possibly competition – in rugby. IRB22 compliant 3g surfaces can serve both rugby and football for matchplay and training (and also Amercian Football).
3. There are a number of considerations around the siting of such facilities, including:

* The pattern of use; ideally an IRB22 AGP would require a balance of use between football and rugby to ensure the greatest community use. Ideally it would be delivered in a partnership between the RFC, the FA, the local authority and, where appropriate, an education provider.
* Location – does the proposed site fit with the strategic need in Torbay
* Management of the site and linkages to existing community use and networks to ensure the site is sustainable and viable.
* The advantages of siting such facilities on education sites – may mean full use during the day, but can limit daytime use by other organisations
* The need to raise revenue for sinking fund (£20,000 - £25,000 p.a.) capable of replacing the AGP within 10-15 years
* Each proposed development needs to be accompanied by sustainable business and usage plans

**Demand from other sectors**

1. There are still secondary schools and colleges in Torbay without access to AGPs – Brixham Community College, Westlands School, Churston Ferrers Grammar School, St Cuthbert Mayne in Torquay and South Devon College in Paignton. Torquay United FC does not have access to one regular pitch for its training. Paignton Community & Sports Academy and Torquay Academy as hub sites run Torbay wide primary and secondary competitions to ensure that other schools have access to 3g pitches for competitions and training.
2. The provision of additional 3g AGPs could help to reduce pressures on grass pitches by also providing opportunities for match play. There is however a requirement to maintain a balance between (a) artificial and grass provision and (b) AGPs for rugby and hockey (3g) and sand based facilities required for hockey. Additional 3g pitches could also reduce the pressure on sports halls to accommodate 5-a-side football.

**Other Issues**

1. Smaller size AGPs are often appropriate in areas where a full size AGP is not warranted. The preferred size of these from an FA perspective is 80 x 50 yds, as this provides the option of catering for 9v9 football (up to age U12) which is the main area of predicted football growth. Smaller sized AGPs (60x40yds – 7v7) may also be appropriate in certain locations e.g. the acorn Centre
2. All artificial grass pitches should be floodlit for full community use, preferably with floodlighting hours at the maximum and extending to 10pm at night. This significantly improves the effectiveness and capacity of the site, and therefore its long term viability and sustainability. Management of such facilities is crucial for sustainability and must be community focussed. There are issues surrounding floodlighting at Torquay Academy’s 3g pitch, which constrains use.
3. This section sets out a strategy for the future delivery of facilities for football, cricket, rugby, hockey and other pitch sports in Torbay
4. It seeks to deliver on the aspirations of the local sporting community and to respond to the issues identified through the assessment of local playing pitch provision. As such, it is focused around the following principles;

* Quality of facilities is as important as the amount of provision – the strategy seeks to ensure that Torbay contains the right amount of facilities, of the right quality and in the right place. It promotes the protection of existing provision, but also recognises the need to improve the quality of existing facilities and the impact that qualitative improvements can have on capacity.
* Pitch provision will be delivered in partnership. The strategy seeks to bring together key partners in the delivery of playing fields and to ensure that roles and responsibilities are clearly defined and effectively aligned to maximise the value of assets to the community. Strategic sites and areas of search will be identified in the new Torbay Local plan and Neigbourhood Plans.
* Investment will focus upon interventions that will have the greatest impact – the strategy seeks to prioritise investment into sites where the highest impact will be felt and where high numbers of users will benefit. It will seek to increase participation in sport and activity in terms of both numbers and standards.
* The strategy will seek to maximise sustainability – it will seek to build relationships between sports, promote good practice and deliver sustainable solutions for sport and recreation across Torbay.

1. This framework for future delivery is summarized in a number of Strategic Objectives – as set out below. These can be principally categorized under the following headings of ‘Protect’, ‘Enhance’ and ‘Provide’, as recommended by Sport England, although these categories are not mutually exclusive and some Strategic Objectives will sit comfortably both within ‘Enhance’ and ‘Provide’ for example, However, between them, they encompass the tenets to underpin the development of a sustainable framework. The Action Guide (Section 4) presents recommendations by sport, identifying sites and specific actions where appropriate.

**Summary of Strategic Objectives (SO)**

1. The following strategic objectives will be applied to playing pitch provision across Torbay.

**Protect**

**SO1:** Protection of existing playing field sites

**SO2:** Protection of access to playing field sites

**SO3:**  Ensuring the sustainability of playing field sites

**SO4:**  Ensuring the sustainability of pitch sport clubs

**SO6:**  Developing and securing community use of school pitch sport facilities

**Enhance**

**SO5:**  Identification of sporting hub sites

**SO7:**  Ensuring that pitch sports’ facility needs are met by the provision of appropriate, high quality pitches and ancillary facilities

**SO9:**  Ensuring playing field land is used effectively

**SP10:** Effective management and programming of sites and booking procedures

**SO11:** Partnership working to enable greater use of existing playing field sites and the sharing of skills, expertise, resources and facilities.

**SO12:** Improving accessibility to pitch sport sites, in order to encourage greater participation by all sectors of the community

**SO13:** Supporting economic regeneration and income generation through the development of sports tournaments and festivals

**SO16:** To increase interest and participation in the pitch sports and usage of playing field facilities to improve the health, fitness and well-being of residents in and visitors to Torbay

**Provide**

**SO8:**  The provision of facilities for both competition and training which enable pitch sport participants to improve and progress

**SO14:** Ensuring that new facilities are provided to meet projected demand from increases in population and participation

**SO15:** Ensuring information is reviewed and updated on a regular basis

**SO17:**  Addressing the need for artificial grass pitches to meeting increasing and changing demand for AGP surfaces for both training and competition in football, hockey and rugby and other pitch sports.

1. In detail, the strategic objectives are as follows:

**Protect/SO1: Protection of existing playing field sites**

**Justification:** There is a need to protect playing pitch provision irrespective of ownership and the degree of community access and use, along with unused sites and land allocated as a playing field in the forthcoming Torbay Local Plan, in order to meet existing, latent and future demand. This is a key evidence case issue for the new Torbay Local plan, Emerging Neighbourhood Plans and s106 contributions.

**To be addressed generally through:**

* Ensuring that the Torbay Local Plan contains policies protecting sites containing playing pitches, building upon the requirements of the National Planning Policy Framework (NPPF paragraph 74) and Sport England’s statutory consultee role on planning applications affecting playing field land
* Designating sites with a particular special significance for sport through the Development Plan process (see NPPF paragraphs 76 and 77).
* (A full list of all playing field sites identified for protection will be presented in an appendix to this document.)

**Protect/SO2: Protection of access to playing field sites**

**Justification:** There is a requirement to provide long term security on playing pitch sites to maintain the pitch supply, to ensure that investment in new facilities and improvements can be obtained and be effective and support the development of sustainable clubs.

**To be addressed generally through:**

* Supporting clubs with aspirations to manage and maintain their own facilities by negotiating and ensuring long term security of tenure at specific sites
* The adoption of a clearly set out policy for asset transfer including details of the criteria that will be used for decision making and steps that should be taken to secure the use of a site. This should focus upon transfer of assets to clubs that are able to demonstrate long term development plans and have achieved appropriate accreditations.
* Protecting the provision of playing pitches for community use by agreements with clubs that lease facilities
* Securing and agreeing access to facilities on school sites (see SO6 also)

**Protect/SO3: Ensuring the sustainability of playing field sites**

**Justification:** In a time of severe financial constraints and reduction in subsidies to the voluntary sector, sustainability has emerged as a key issue in the provision of facilities. It is important to ensure that all new provision and enhancements are carried out in a sustainable manner and that sites have the capaclty and ability to be developed to become as effective, well used and viable as possible.

**To be addressed generally as follows:**

Sustainable sites are likely to be those which offer some, preferably all, of the following characteristics:

* Good access to, or which are in close proximity to, existing sports facilities, have good changing facilities, and allow for the further development of complementary indoor and outdoor facilities.
* The capacity for the upgrading or renewal of existing facilities that does not result in the loss of opportunities for any sport.
* Capable of accommodating a range of pitch sports or a variety of pitch sizes and facilities for one sport
* For the winter pitch sports – a minimum of at least 2 pitches – any new site should include at least one pitch and a training pitch (preferably two pitches to allow for development)
* The capacity to accommodate multiple pitches rather than single pitch facilities, and from a mixture of summer and winter sports. If sharing of space can be effectively arranged, such sites are usually more cost effective to manage and maintain, can be used (and provide a revenue) throughout the year and can benefit from the sharing of expertise and facilities and joint funding of new and improved facilities
* Capable of accommodating inensification of use, including the introduction of artificial grass surfaces and floodlighting.
* Easily accessible by foot, cycle and public transport (including park and ride schemes), energy efficient and thus able to contribute to a healthy quality of life

**Protect/SO4: Ensuring the sustainability of pitch sport clubs**

**Justification:** In a time of severe financial constraints and reduction in subsidies to the voluntary sector, sustainability has emerged as a key issue in the provision of facilities. There are considerable cost and time implications in running voluntary pitch and court sport clubs, and these are impacting on demand and growth in participation. Support for the voluntary sector in relation to the management and maintenance of both facilities and membership activity is important to ensure a thriving club sector and good quality facilities. This may include providing opportunities for self management and maintenance.

**To be addressed generally through:**

* Promoting partnership working and sharing of knowledge, expertise and skills in the management and maintenance of pitches across Torbay. This may include partnerships between public, voluntary, education and private providers in close proximity
* Working with schools to develop players, volunteers, coaches, managers and administrators
* Encouraging clubs to achieve relevant accreditations and to work towards long term robust development plans
* Providing advice and information,
* The adoption of a clearly set out policy for asset transfer including details of the criteria that will be used for decision making and steps that should be taken to secure the use of a site. This should focus upon transfer of assets to clubs that are able to demonstrate long term development plans and have achieved appropriate accreditations.

**Enhance/SO5: Identification of sporting hub sites**

**Justification:** In order to make the most effective use of existing facilities (including grass pitches, artificial grass pitches, courts, multi use games areas and indoor sports facilities) and to benefit from the sharing of facilities, resources and finance, a number of hub sites to be identified, which will be prioritized in terms of further development.

**To be addressed generally through:**

* Working with clubs, schools, colleges and other providers and users to establish their requirements and identify appropriate venues as hub sites and associated satellite facilities.
* School Games Organiser and School Games Network

**Protect/SO6: Developing and securing community use of school pitch sport facilities**

**Justification:** A high proportion of playing pitches are on school sites and form an integral and essential part of the stock. It is essential to maintaining a sustainable pitch stock in Torbay and providing opportunities for increased participation that all pitches on school sites should be protected and opportunities for their community use fully explored and secured wherever possible.

**To be addressed generally through:**

* Securing community use agreements at education sites with appropriate partners
* Supporting improvements which will improve access to existing school pitches and enhance their viability and suitability for community use
* Ensuring that facilities on school sites are, from the outset, designed for curricular, extra-curricular, community and sports development use.

**Enhance/SO7: Ensuring that pitch sports’ facility needs are met by the provision of appropriate, high quality pitches and ancillary facilities.**

**Justification:** In order to maintain and increase participation rates, a high standard of facilities is required. Priority should be given to improving and enhancing existing facilities to meet these standards wherever possible. This applies to both the pitch surface itself - in order to maintain and improve capacity of the pitches – and to ancillary facilities such as changing rooms and car parking.

**To be addressed generally through:**

* Ensuring that all pitches are maintained using maintenance regimes appropriate for the level of use that they sustain and the activities that are undertaken. This should include both regular maintenance and out of season reinstatement and capital investment
* Undertaking and supporting improvements and enhancement at sites that do not meet required quality standards
* Ensuring that pitches are accompanied by appropriate ancillary facilities (e.g. sports lighting and changing provision)
* Improving the maintenance arrangements at a site or across a number of sites, especially those that are well used but of poor quality
* Supporting clubs that require improved facilities in order to play at a higher standard
* Ensuring that usage is in line with site capacity and that play is evenly spread across pitches
* Implementing a programme of rest and recovery where appropriate.

**Provide/SO8: The provision of facilities for both competition and training which enable pitch sport participants to improve and progress**

**Justification:** In order to improve and progress within their sports, pitch sportsmen and women require a range of competitive, training and coaching opportunities. At present, for example, there is no facility which meets the standards for the Peninsula league in the area.

**To be addressed generally through:**

* Developing a hierarchy of facility provision within different sports, to enable progression in training and competition with Torbay
* Ensuring that clubs have access to sufficient facilities for training as well as for matches

Enhance/SO9: Ensuring playing field land is used most effectively

**Justification:** Some pitch sites are currently underutilized and have the capacity to accommodate more pitches to meet different age requirements or different sports. Others accommodate both winter and summer sports. Many sites also fulfil an open space function and must meet the needs of both casual users (residents and visitors) and pitch sport participants.

**To be addressed generally through:**

* Considering other management options to meet demand during peak periods such as extending the playing season, encouraging leagues to allow the staggering of kick off times and directing casual use to other areas of the site to help reduce wear and tear (e.g. removing / repositioning goal posts, protecting the cricket square).
* Provision of deligneated ‘dog walking’ areas to address the problem of fouling of pitches by dogs
* Realignment of existing pitches and changes in marking to accommodate a range of pitch sizes.
* Considering the introduction of different pitch sports on an existing site (e.g. junior football pitches on cricket outfields)
* Effective management of shared sites between winter and summer pitches
* Considering the introduction of fitness equipment on playing field sites and use of playing fields for a range of other activities – archery, athletics etc
* Maintaining an appropriate balance between recreation and formal playing pitch requirements

**Enhance/SO10: Effective management and programming of sites and booking procedures**

**Justification:** The capacity of existing playing field sites may be improved through better management, programming and booking procedures. For example, some are busy at peak times with spare capacity at other times of the week.

**To be addressed generally through:**

* Reviewing pitch booking regulations to ensure that use of pitches is rotated, and set a maximum allowance (suggestion of two games per pitch?) to promote consistent use of all pitches??.
* Ensuring that booking procedures encourage casual bookings and address the problem of unauthorised use
* Encouraging leagues to introduce alternative and staggered kick-off times, to make use of off-peak periods
* Reviewing pricing policies e.g. considering introducing reduced pricing of pitches for less popular days and times
* Considering the joint management of sites in close proximity to one another (e.g. club and school sites)
* Improving opportunities for curricular use by schools (pricing) and colleges

**Enhance/SO11: Partnership working to enable greater use of existing playing field sites and the sharing of skills, expertise, resources and facilities.**

**Justification:** Many organizations within Torbay have similar objectives to encourage more people to participate in the pitch sports. This can be aided by these organizations working together more closely to avoid duplication of effort and cost.

**To be addressed generally through:**

* Developing pitch sports facilities in association with health agencies/agendas to create environments which provide opportunities for sport and fitness activities to take place easily within people’s daily lives.
* Developing partnerships between Torbay Council departments, clubs, commercial providers and schools, to expand the range of affordable and accessible opportunities for both residents and visitors to Torbay and to avoid duplication of facilities.

**Enhance/SO12: Improving accessibility to pitch sport sites, in order to encourage greater participation by all sectors of the community**

**Justification:** The rising cost of taking part in sport, particularly for youth teams, is becoming a serious barrier to, and brake on, growing participation. As well as physical access to sites, the concept of accessibility embraces affordability. Should mention youth, adults, vets, women, disabled, inclusion, health/60+ etc

**To be addressed generally through:**

* Pricing policy e.g. consideration to be given to the introduction of concessionary rates for eg Charter Standard Clubs and more concessionary rates for schools.
* Consider partnerships with other providers to provide a ‘one stop’ information centre in Torbay on facilities, availability, hire costs etc
* Reviewing car parking charges at local authority operated sites
* Supporting improvements and developments which enhance opportunities for participation by people with disabilities, young people and women.
* Ensuring all changing facilities are DDA compliant and there are disability car parking spaces
* Ensuring that all main playing field sites are accessible by public transport
* Ensuring all playing field sites linked by cycleways, with adequate, safe and secure bike storage options
* Supporting facilities for, or access to, facilities for schools and Educational Sporting Academies that actively facilitate ongoing participation and reduce drop out in target age groups.

**Enhance/SO13: Supporting economic regeneration and income generation through the development of sports tournaments and festivals**

**Justification:** Torbay has a long tradition of accommodating sporting festivals and tournaments, particularly in the pitch sports. Facility improvements and developments should enable these activities to expand, to both inspire residents and attract sporting tourists and visitors to the Bay.

**Provide/SO14: Ensuring that facilities are provided to meet projected demand from increases in population and participation and changes in participation patterns**

**Justification:** Even with more effective use of existing facilities, new pitches and ancillary facilities will be required to address inadequacies in the current level of provision, meet changing participation trends and patterns and to meet demand from rising population. These should reach high quality standards and be fully available for community use.

**To be addressed generally through:**

* Ensuring that all facilities are fully available for community use (including those on education sites)
* Should mention facility standards from grass roots community up to national standards e.g. markings/court sizes/posts etc
* Addressing deficiencies in junior and mini football by designating adult football pitches to junior and mini sites to ensure that all teams are playing on pitches of the right size. Ensure that all pitches are appropriately marked to meet with new FA guidelines (adult and junior).
* Ensuring that the standard of facilities and ancillary provision is high, to meet increasingly high aspirations and expectations from players.

**Provide/SO15: Ensuring information is reviewed and updated on a regular basis**

**Justification:** In order for this strategy to be a live, working document and to fulfil its function in providing a robust evidence base to underpin local planning policy, CIL and developer contributions, it is important that it is regularly maintained and updated. Sport England recommend that a strategy is monitored and updated annually and refreshed every three years. This assessment will support the Council in implementing a robust strategic approach to the delivery of pitches across Torbay.

**To be addressed generally through:**

* Undertaking annual updating of this playing fields strategy, including, at appropriate times, the maintenance and completion of the main database.
* This would include regularly: (a) updating the supply of pitches (recording when new pitches are provided, pitches undergo a change of use, or a different configuration) and (b) updating the SportSpoirdemand for pitches by checking number of teams (ideally in September), through new handbooks and club/league websites.

**Enhance/SO16: To increase interest and participation in the pitch sports and usage of playing field facilities to improve the health, fitness and well-being of residents in and visitors to Torbay**

**Justification:** Improvements in facilities and new provision are dedicated to increasing the opportunities for participation in the pitch sports. Research for the strategy has highlighted some other measures to encourage more people to take part.

**To be addressed generally through:**

* Establishing targets for development and participation increases
* Addressing through appropriate management including:
  + - marketing of opportunities
    - proactive sports development work
    - on-site management etc

**Provide/SO17:  Addressing the need for artificial grass pitches to meeting increasing and changing demand for AGP surfaces for both training and competition in football, hockey and rugby and other pitch sports.**

**Justification:** Patterns of participation in the pitch sports are changing. Hockey has used artificial grass for many years; and AGP surfaces are also used heavily for training by football and hockey clubs. However, there is rising demand for AGPs for matchplay in hockey, football and rugby and a combination of different surfaces and sizes are required.

1. The Action Guide presented in this Section builds on the Framework for Delivery – Strategic Priorities set out in Section 3. While to date and for clarity, each sport has been considered separately within this strategy, recommendations should be implemented strategically, considering opportunities for partnerships between sports. Sustainable clubs and multi sport partnerships provide the foundations for a successful future delivery model and it will be essential to ensure that good practice and knowledge is spread across Torbay through sharing of expertise and effective training and guidance.
2. Table 1: Draft Action Plan by Strategic Objectives sets out action points for all pitches and then for each of the sports in turn, identifying specific sites where appropriate. At a later stage an indication of the timeframe and the lead responsibility and implementation partners will be added.
3. Table 2: Draft Action Plan by Site sets out action points in relation to individual sites in Torbay.

**Table 1: TORBAY PLAYING PITCH STRATEGY: ACTION PLAN BY STRATEGIC OBJECTIVES**

**SO1: Protection of existing playing field sites**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Ensure that Torbay Local Plan contains policies protecting all sites containing grass playing pitches for football, cricket, rugby and other sports and full size and smaller artificial grass pitches for football, rugby and hockey to meet existing, latent and future need, excepting those sites set out in Table 2. | General | * All sites as listed in Table 2, irrespective of ownership or whether currently in use or current configuration of site * Emerging new Local Plan Policy SC2 | Strategic planning  On going |
| **b** | Designate sites with a particular special significance for sport through the Development Plan process. | General | * Pitch sport hub sites and other priority sites (e.g. Churston/Brixham Area of Search) to be agreed through strategy consultation * Emerging new Local Plan Policy SC2 | Strategic Planning & Local Neighbourhood plans  July 2015 |
| **c** | Identify sites to address medium – long term shortfalls | General | Possible sites include:   * Clennon Valley, Paignton * Churston/Brixham Area of Search (incl. Brokenbury Quarry) | Strategic planning  July 2015 |
| **d** | Ensure that full consultation is carried out with providers, users and other stakeholders, including Sport England, prior to the change of any existing surfaces, both grass and artificial | General | All sites | All stakeholders NGBs etc.  On going |
| **e** | Continue to monitor the adequacy of both grass and artificial grass pitches to meet the existing, latent and future needs of all pitch sports | General | All sites | Clubs  On going |

**SO2: Protection of access to playing field sites**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Protect existing security of tenure for clubs with current leases through the timely renegotiation of new leases | General | Sites with existing leases:   * Astley Park (Brixham RFC) * Queen’s Park, Paignton (Paignton CC & paignton RFC) * Belfield Road, Paignton (Foxhole Utd FC) * Torquay Recreation Ground (Torquay RFC and Torquay CC) * Walls Hill (Babbacombe CC) * Wall Park (Brixham AFC) * Plainmoor (Torquay Utd FC) | Economic Development Agency (EDC),  Clubs  On going |
| **b** | Asset transfer:  Consider further the optimum way to involve individual clubs in the management and maintenance of key pitch sport sites. All user clubs to have equal involvement, responsibility and influence in management of sites.  Introduce such management agreements to groups of clubs who can demonstrate that they and the pitch site would benefit from such an arrangement, where clubs are able to demonstrate long term sound and affordable business and development plans and where they have achieved appropriate accreditations (see SO4)  Ensure that any leases protect / have written in that facilities should still be available to the public.  Jubilee Status fields designated sports fields | General | Possible delivery options include deeds of dedication, covenants and/or charitable trusts, overarching committees etc.  Possible sites: Torquay RecreationTorre Valley South & NorthAstley Park, BrixhamKing George V | EDC, Clubs |
| **C** | Protect community access to education sites (see SO6) |  |  | Education  On going |
| **D** | Improve maintenance of exsisting playing pitches to increase playing capacity and improve out of season reinstatements to ensure the pitches are available for additional usage. | General | All pitches | Contractors - Tor 2, Glendale, Natural Environment  On going |
| **E** | To identify those pitches that may require improved drainage to ensure the maximum usage. | General | Prioity sites:   1. Clennon Valley 2. Cricketfield Road | Natural Environment  2015 |

**SO3: Ensuring the sustainability of playing field sites**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Promote the advantages of sharing of sites between winter and summer pitch sports in terms of sustainability, maintaining activity at the site (and therefore revenue) throughout the year, providing opportunities for growth in membership and more attractive options for funding bids.  Investigate the potential of introducing additional/new/a range of pitch sports to existing sites.  Development of summer football leagues | General | Priority sites:   * Windmill Hill – football (summer and winter), cricket, rugby league * Clennon Valley – football (summer and winter), rugby, cricket, American football, rounders, baseball * White Rock – football (summer and winter) and cricket * Barton Downs (rounders) * North Boundary Road, Brixham junior football pitches on cricket outfield * St Mary’s Park, Brixham – summer football, rounders, other sports | Clubs, National Governing bodies  On going |
| **b** | Encourage development of Codes of Conduct for sites shared between winter and summer sports in association with pitch providers, managers and users | General | * Shared sites including: Paignton Queens Park, Clennon Valley, Torquay Recreation Ground, Torquay Cricketfield Road and Torre Valley North. | Clubs, national Governng bodies  2015 |
| **c** | Reappraise the potential of playing field land to accommodate sports other than pitch sports such as archery, athletics (field events), running, keep fit activities, petanque, volleyball. | General | * All sites | Natural Environment  2015 |
| **d** | Convene a special group within Torbay Sports Council and partners to investigate potential for use of playing fields in a range of sports by people with disabilities | General | Tor Valley North | Torbay Sports Council  2015 |
| **e** | Ensure that any new sites identified are able to accommodate intensification of use i.e. provision and/or upgrading to artificial grass surfaces, provision of floodlighting, car parking and requisite changing and pavilion facilities | General | * All new sites, including sites for schools | Planning  On going |
| **f** | Review the alignment of pitches at key sites to ensure that optimum use is being made of space available, through possible re-orientation of pitches and use of goal sockets etc so that pitches can be realigned for rest and recovery | General | Key sites:   1. **Clennon Valley** 2. Windmill Hill 3. King George V | Natural Environment, Contractors – Tor 2 & Glendale |
| **g** | Further work to establish how sites can be accessed by public transport | General | All sites | Public Transport  2016 |

**SO4: Ensuring the sustainability of pitch sport clubs**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Provide central hub or base for information – preferably web-based - about club management, funding, maintenance and opportunities within Torbay | General |  | Torbay Coucnil, Torbay Sports Coucnil, Active Devon  On going |
| **b** | Educate clubs on the prerequisites to be considered for asset transfer through club forums and knowledge transfer. Suitability of clubs to be assessed against an established set of criteria and this should be shared with potential interested clubs. Ongoing support to be provided to the partner clubs/organisations. | General | * For example, Torre Valley North Sports Association | Torbay Sports Council, Clubs  On going |
| **c** | Establish Pitch Development Groups in each town, based around sports hub sites and including Torbay Council departments, Torbay Sports Council, principal pitch sport clubs, secondary and primary schools, South Devon College, NGBs and key providers. To address issues of training in grounds maintenance and facility upkeep, management of shared sites and provide support and guidance in relation to the submission of external funding bids. | General | * Torquay Pitch Development Group * Paignton Pitch Development Group * Brixham Pitch Development Group | Torbay Council departments, Torbay Sports Council, principal pitch sport clubs, secondary and primary schools, South Devon College, NGBs and key providers.  2016 |
| **d** | Develop pitch sports facilities in association with health agencies/agendas to create environments which provide opportunities for sport and fitness activities to take place easily within people’s daily lives | General |  | Natural Enviornment, Public Health  2016 |
| **e** | Develop partnerships between Torbay Council departments, clubs, commercial providers and schools, to expand the range of affordable and accessible opportunities for both residents and visitors to Torbay and to avoid duplication of facilities. | General |  | Torbay Council departments, clubs, commercial providers and schools.  On going |
| **c** | Support clubs in Increasing number of coaches – major issue for many smaller clubs | General |  | Clubs, Active Devon  On going |

**SO5: Identification of sporting hub sites**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
|  | Identify and agree sporting hub sites. In order to make the most effective use of existing facilities (including indoor sports facilities and outdoor facilities, including courts, greens, grass pitches and artificial grass pitches), improve sustainability of sites, increase participation, benefit from the sharing of facilities, resources and finance and support bids for funding.  A number of hub sites to be identified, which will be prioritised in terms of further development. School sports facilities to be included where appropriate and multi sports and agency partnerships formed to manage facilities collectively.  Satellite pitch sport facilities also identified, where appropriate. | | | |
| **a** | **Galmpton Sports Hub** | General | * **Galmpton Recreation Ground and Churston Ferrers Grammar School**: football & cricket pitches, proposed AGP at Galmpton, Churston Ferrers School sports centre * **Satellite Facilities**: Brokenbury Quarry |  |
| **b** | **Brixham Sports Hub** | General | * **Astley Park (Brixham RFC), Astley Top Pitch & Brixham Community College**: cricket, football, rugby & possible site for IRB22 rugby and football artificial pitch. Link to sports centre at Brixham CC & Admiral Pool * **Satellite Facilities**: St Mary’s Park, Furzeham Recreation Ground and North Boundary Road | Brixham RFC, Brixham CC, Football Clubs NGBs, Admiral Pool  2017 |
| **c** | **Clennon Valley Sports Hub** | General | * **Clennon Valley & Torbay Leisure Centre:** various pitch sports, sand AGP and proposed 3g AGP * **Satellite facilities**: Queen’s Park, Paignton (cricket, rugby) | Parkwood Leisure, Clubs, NGBs  2017 |
| **d** | **Paignton Community and Sports Academy Sports Hub** | General | * **Paignton Community & Sports Academy:** sports halls and 3g AGP: football, rugby, indoor cricket * **Satellite facilities**: Belfield Road, Paignton (football) and South Devon College (SDC) (football, proposed half size/smaller AGP) | PCSA, clubs, NGBs, SDC  2016 |
| **e** | **South Devon College Sports Hub** | General | * South Devon College: sports hall and grass football pitch and additional facilities such as artificial grass pitches, possibly off site if funding was to become aviable. | SDC, NGBs  2016 |
| **f** | **Torquay Academy (TA)/Cricketfield Road Sports Hub** | General | * **Cricketfield Road/Torquay Academy:** football, cricket & 3g AGP and indoor sports hall * **Satellite facilities:** St Cuthbert Mayne School | TA, Clubs, NGBs, St Cuthbert Mayne School  2015 |
| **g** | **Torquay Grammar Schools Sports Hub** | General | * **Torquay Boys and Torquay Girls Grammar Schools**: rugby, cricket, football, sand AGP, indoor sports halls | TGGS, TBGS  **2016** |
| **h** | **Torre Valley Sports Hub** | General | * **Torre Valley North, Torre Valley South & Torquay Recreation Ground:** rugby, cricket, athletics, football | Clubs, NGBs  2015 |
| **i** | **Windmill Hill Sports Hub** | General | * **Windmill Hill:** football, possibly cricket, rugby league, summer pitch sports | Clubs, NGBs  2017 |
| **j** | **Acorn Centre Sports Hub** | General | * **Acorn Centre/Barton Downs** : football, proposed upgraded half-size AGP, other pitch sports, indoor sports centre | Clubs, NGBs  2015 |
| **k** | **Plainmoor Sports Hub** | General | * **Torquay United FC, Westlands School**, linked to Plainmoor Community Pool, Indoor Bowls Club: football, * **Satellite facilities:** St Cuthbert Mayne School, Quinta Road playing fields | Clubs, NGBs, Torquay United FC, Westlands School, St Cuthbert Mayne |
| **l** | **Torquay Recreation Ground Sports Hub** | General | **Torquay Rugby Club**  Torquay Cricket Club | Clubs, NGBs |

Given the quality of the AGP in Torquay, as long as this is maintained then prioity will be given to creating a community sporting hub at Clennon Valley, Paignton including up grading the current sand based AGP and instaling a new Rugby Compliant AGP. Investment in these facilities could then see profits invested in to the drainage and grass pitches at Clennon Valley.

A second priotity would be for a rugby compliant AGP in Brixham.

**SO6: Community use of school pitch sport facilities**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Protect and secure all playing pitches on school sites by identifying them as playing field land in the Torbay Local Plan. The challenges in achieving this are recognised, however guidance provided by Sport England will help to maximise opportunities. | General |  | Planning, Sport England  2016 |
| **b** | Prepare presentation/pitch on benefits of community use of school facilities and present to all secondary schools in Torbay at specially convened meetings.  (Sport England (<http://www.sportengland.org/support__advice/accessing_schools.aspx>) | General |  | Torbay Council  2015 |
| **c** | Secure community use agreements at all primary and secondary school sites using model templates provided by Sport England, in discussion with school business managers, Heads of PE | General | All school sites as listed in Table 2 Many different types of school agreements and with Academy Status schools agreements are difficult to achieve | Education, School business managers, Sport England, heads of PE  2016 |
| **d** | Explore further possible access to primary school pitches which do not currently have community use. | General | As listed in Table 2 | Education, School business managers, Sport England, heads of PE  2016 |
| **e** | Identify specific works required at schools sites to enable/improve community access e.g. changing accommodation, community entrances, | General | * For example: Torquay Grammar School for Girls | Education, School business managers, Sport England, heads of PE  2017 |
| **f** | Investigate setting up a co-ordinated booking system between all schools, Council run facilities and other providers. | General | All school sites as listed in Table 2 Many different types of school agreements and with Academy Status schools agreements are difficult to achieve | Education, School business managers, Sport England, heads of PE  2018 |
| **g** | Maintain access to non-turf cricket wickets on school sites, as so few in the Bay and required to support cricket development | Cricket | Prioritys:   * Brixham Community College * Torquay Boys Grammar School, * Churston Ferrers Grammar School, * Quinta Playing Fields (Westlands School) | Brixham Community College  TBGS,  Churston Ferrers Grammar School,  Quinta Playing Fields (Westlands School)  2017 |

**SO7: Ensure that pitch sports’ facility needs are met by the provision of appropriate, high quality facilities (for AGPs see SO17)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Ensure that pitch sport sites reach the standards of pitch maintenance and facility provision fit for 21st century. To support improvements to pitches where these are required through the provision of capital funding and / or support for clubs to gain external grants. Seek to ensure that all clubs have access to facilities of appropriate quality by addressing existing quality issues at key pitch sites | General | Priority sites   1. Clennon Valley 2. Cricketfield Road, Torquay | Contractors, Clubs  2016 |
| **b** | Revisit and if necessary revise/upgrade maintenance schedules and arrange closer co-ordination between pitch management at Torbay Council and maintenance contractors, | General |  | Contractors, Clubs  On going |
| **c** | Improve the maintenance regimes at key sites, especially those that are well used but of poorer quality, to increase capacity and minimize longer term deterioration of the pitches | General | Priority sites   1. **Clennon** Valley 2. Cricketfield Road, Torquay | Contractors, Clubs |
| **d** | Address identified drainage issues at existing pitches focusing firstly on sites where improvements will have maximum impact and where cancellations occur due to drainage issues. | General | Priority sites   * **Clennon Valley, Paignton** * Cricketfield Road, Torquay | Contractors, Clubs  On going |
| **e** | Upgrade changing accommodation to better meet needs of women and girls, juniors and people with disabilities and improve capacity of the site | Football | Priority sites:   * White Rock Paignton * Acorn Centre (as part of centre redevelopment) * Queen’s Park Paignton * Torquay Recreation Ground * St Mary’s Park, Brixham * Armada Park, Torquay | Contractors, Clubs, NGBs, Sport England  On going |
| **f** | Adopt a minimum standard of toilets and wash facilities at sites for junior and mini football. | Football | * All relevant sites | Contractors, Clubs, NGBs, Sport England  2015 |
| **g** | Improve pitch quality to improve capacity and player experience | Football | Priority sites:   1. **Clennon** Valley, Paignton 2. St Mary’s Park, Brixham 3. Steps Cross 4. KGV | Contractors, Clubs, NGBs  On going |
| **~~h~~** | Pitch qua~~l~~ity to be improved to enhance capacity and player experience | Rugby | Priority sites:   1. **Clennon Valley** 2. Astley Park top field 3. Torquay Recreation Ground | Contractors, Clubs, NGBs, Sport England  2017 |
| **i** | Recognising the high levels of demand that are evident and the need for pitches to sustain high levels of use, work in partnership with the Devon Cricket Board to support clubs and schools in improving the quality of pitches, and in accessing funding through the ECB Grant Aid and Pitch Advisory Scheme. Any improvements undertaken should seek to ensure that facilities are in line with ECB standards as well as meeting specifications for the Devon Cricket League | Cricket | Priority sites:   1. Torre Valley North 2. Wall’s Hill Torquay 3. Torquay Boys Grammar School 4. Quinta Road Playing Fields (Westlands School) 5. Brixham Community College 6. Cricketfield Road | Clubs, ECB, Sport England, TBGS, Westlands School, BCC  2017 |
| **j** | Support the provision of appropriate machinery and equipment at cricket grounds | Cricket | * All cricket grounds | ECB  On going |
| **k** | Support the provision of dedicated storage facilities | Other Sports | * e.g. Baseball at Clennon Valley, Bicycles at Torbay Velopark | On going |
| **L** | Support provision of facilities for supporters and parents etc |  | 1. Torbay Leisure Centre 2. Torbay Velopark | Contractors, Clubs, NGBs, Sport England  On going |

**SO8: The provision of facilities for both competition and training which enable pitch sport participants to improve and progress**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Improve access to and opportunities for training facilities across Torbay for football and rugby clubs through provision of artificial grass pitches (see SO17) | Football & rugby | 1. **Clennon** Valley 2. Brixham, Astley Park | FA, RFU, Clubs  On going |
| **b** | Support provision of training floodlights (possibly portable) at pitch sites where training grids can be marked out, thus avoiding use of match pitches for training | Football | * As appropriate | Clubs, NGBs  2018 |
| **c** | Enhancement/provision of facilities at football pitch sites which will meet requirements for progression to higher leagues within the FA pyramid | Football | Priority:   * Windmill Hill, Torquay * Armada Park, Torquay * Galmpton Memorial Ground   Other options:   * Cricketfield Road, Torquay * White Rock, Paignton * Clennon Valley or alternative site in Paignton (e.g. new site in new White Rock development) | Clubs, NGBs  On going |
| **d** | Support cricket clubs in the development of training nets to enhance sustainability & improve overall performance. | Cricket |  | Clubs, NGBs  2014 |
| **e** | Ensure that there are sufficient facilities for indoor training for cricket at sports halls throughout Torbay | Cricket | * Ensure at least two sports halls have nets in each of main towns. | Clubs, NGBs  2014 |
| **f** | Protect access to appropriate training facilities for rugby. This should include a minimum of one floodlit pitch for training at each club site . | Rugby | * Paignton Rugby Club – Queens Park * Torquay Rugby Club – Torquay Rec * Brixham Rugby Club – Astley Park | Clubs, NGBs  2016 |
| **g** | Ensure that each of the three rugby clubs have access to wet weather rugby training facilities – see AGPs (SO17) | Rugby | Use free mugas | Clubs, NGBs  On going |

**SO9: Ensuring playing field land is used effectively**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | At sites which also function as open space, direct casual use to other areas of the site to help reduce wear and tear (e.g. removing / repositioning goal posts, protecting the cricket square). | General | Priority sites:   * Clennon Valley * Windmill Hill * Barton Downs * Torre Valley North constrained by rugby pitch | Clubs, Natural Environment, Contractors – Tor 2 & Glendale  2015 |
| **b** | Provide improved signage and bins and designated ‘dog walking’ areas to address the problem of fouling of pitches by dogs | General | Priority sites:   * St Mary’s Park, Brixham * Astley Park top pitches, Brixham * Furzeham Recreation Ground, Brixham * Clennon Valley * Cricketfield Road, Torquay * Torquay Recreation Ground | Clubs, Natural Environment, Contractors – Tor 2 & Glendale  2016 |
| **c** | Where necessary, realign existing pitches and where apprioriate, remark pitches to meet with FA guidelines ensuring that juniors play on suitable pitches | Football | * Clennon Valley, Paignton | Clubs, FA, Natural Environment, Contractors – Tor 2 & Glendale  Annually |
| **d** | Where possible, mark out more pitches to ensure improved rotation for rest and recover cost of this | Football | * Clennon Valley * Windmill Hill | Clubs, FA, Natural Environment, Contractors – Tor 2 & Glendale  Annually |
| **e** | Increase the capacity of existing wickets/ provide more wickets (also relevant to SO14) | Cricket | * Torquay Recreation Ground * Queen’s Park, Paignton * Torre Valley North, Torquay | Clubs, FA, Natural Environment, Contractors – Tor 2 & Glendale  2016 |
| **f** | Promote better co-ordination between sites | Cricket | For example:   * at proposed Torre Valley Hub Site: so that e.g. cricket overflow activity from Torquay Recreation Ground can be accommodated at Torre Valley North * Paignton: rugby activity to be accommodated at Clennon Valley to reduce pressure on cricket square at Queen’s Park and possible additional cricket pitch at Clennon Valley | Clubs, FA, Natural Environment, Contractors – Tor 2 & Glendale  2016 |

**SO10: Effective management and programming of sites and booking procedures**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| a | Review pitch booking regulations to ensure that use of pitches is rotated where this will not contradict FA’s standard rules on ‘home pitches’. | General | Clennon Valley | Clubs, FA, Natural Enviornment, Contractors – Tor 2 & Glendale  Annually |
| b | (Continue to) operate flexible, on-site booking procedures wherever possible, to encourage casual bookings and address problem of unauthorised use | General | * Main sites – Clennon Valley | Clubs, FA, Natural Enviornment, Contractors – Tor 2 & Glendale  On going |
| c | Encourage leagues to introduce alternative and staggered kick-off times, to make use of off-peak periods | Football |  | Clubs, FA, Natural Enviornment, local leagues Contractors – Tor 2 & Glendale  2015 |
| d | Establish clear routes of communication with pitch users ensuring that all decisions are taken with a full understanding of needs and aspirations. Maximise channels of communication by using proposed Pitch Development Forums and/or pitch sport development groups. | General |  | Clubs, FA, Natural Enviornment, Pitch Dev. Forum  2016 |

**SO11: Improving accessibility to pitch sport sites, in order to encourage greater participation by all sectors of the community**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Consider partnerships with other providers to provide a ‘one stop’ information centre in Torbay on facilities, availability, hire costs etc | General |  | Leisure providers, schools, clubs  2017 |
| **b** | Address the issue of pricing of schools’ use, to see if any more concessionary rates can be applied | General |  | Leisure providers, schools, clubs  2017 |
| **c** | Encourage car sharing. Review car parking charges at local authority operated sites | General |  | Parking Services  Annually |
| **d** | Support improvements and developments which enhance opportunities for participation by people with disabilities, young people and women | General |  | All  Annually |
| **e** | Ensure all changing facilities are DDA compliant and there are disability car parking spaces | General |  | All  Annually |
| **f** | Ensure all main playing field sites are easily accessible by public transport | General |  | Public transport providers |
| **g** | Ensure all playing field sites linked and served by cycleways, with adequate, safe and secure bike storage options | General |  | Planning, Sustainable transport |

**SO13: Supporting economic regeneration and income generation through effective use of playing fields**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Further development of tournaments and festivals – summer rugby and football etc; hockey festival, centre for American football, rugby league, baseball and rounders activity in the South West | General | At appropriate sites e.g. Clennon Valley | Torbay Council, Festival organisers, Clubs, NGBs |
| **b** | Work towards the improvement of one ground in Torbay capable of accommodating Minor Counties cricket | Cricket |  | NGBs, Clubs  2018 |
| **c** | Consider whether now feasible to provide a hub site with use of artificial grass pitch and grass training pitches for Torquay United FC within Torbay | Football |  | 2018 |

**SO14: Ensuring that new facilities are provided to meet projected demand from increases in population and participation, and changes in participation patterns to 2021 and that these reach high quality standards and are available for full community use. (see also SO17 – artificial turf pitches)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| a | Any new winter pitch site should include at least one pitch and a training pitch (preferably two pitches to allow for development) and match with RFU and FA model venues as set out in the national strategy. Targets should be set for the development of participation in football and rugby following new provision, | Winter pitch sports | * New pitch sport sites | On going |
| **b** | New junior pitches and mini pitches in Brixham | Football | * 2 new junior pitches and 2 mini pitches Possible sites: * North Boundary Road on cricket outfield –Brokenbury Quarry * St Mary’s Park (part) | Clubs, NGBs 2016 |
| **c** | At least 4 improved pitches in Torquay on a flat level site with floodlit artificial grass training area adjacent | Football | Preferred site:   * Torquay area of search * Enhancement of 3 adult pitches at King George V and Steps Cross | Clubs, NGBs  2020 |
| **d** | Additional youth, 9v9 and mini pitches in Torquay | Football | Preferred site:   * Torquay, adjacent to adult pitches KGV * Replacement of 9v9 pitch at Steps Cross * Addition of small adult pitch, another junior pitch and 4 mini pitches, through opening up of school grounds or other dedicated youth football centre | 2016 |
| **e** | Additional adult pitches in Paignton | Football | Preferred site:   * Clennon Valley: retain 3 full size adult pitches * Whiterock | 2015 |
| **f** | Additional youth, 9v9 and mini pitches in Paignton | Football | Preferred site:   * Clennon Valley: 1 youth 11v11 pitch, 2 junior pitches (at least one 9v9) and 4 mini pitches | 2015 |
| **h** | Torquay United FC facilities (to keep under review) | Football | * Development of hub site for Torquay Utd – pitches and training AGP | On going |
| **g** | Requirement for a non-turf wicket to accommodate growth in midweek adult play and junior play in Torquay, accessible to Torquay Cricket Club | Cricket | Possible sites:   * In Torquay – or additional cricket square possibly at Windmill Hill | 2015 |
| **h** | Access to wickets/pitch for additional play and junior development by Torquay Cricket Club |  | * Possibly through provision of more grass wickets at Torre Valley North or use of other non-turf wickets | 2016 |
| **i** | The provision of a new satellite ground to Queen’s Park in Paignton to address issues of capacity at that site and accommodate growing demand | Cricket | Options:   * Junior at White Rock, Paignton * New site? Ensuring site meets the required boundary size | On going |
| **j** | Ensure that all rugby union clubs have secured access to sufficient pitches and ancillary facilities to meet current and projected requirements. | Rugby | * Additional pitch in Brixham * Adult pitch (replacement) and junior/mini pitches at Clennon Valley * Full security of tenure and partnership in management at Torre Valley North – Torquay Rugby club to be given full parity with other users of the site. There are not enough pitches to accommodate demand in Torquay without Torre Valley North | Clubs, NGBs  On going |
| **k** | Ensure that rugby clubs have access to suitable floodlit training facilities, off-pitch |  | * Floodlit training area at Clennon Valley * Torquay – access to off-site training facilities * Brixham – see SO16 below |  |
| **l** | Provide facilities for new and additional pitch sports when appropriate and demand identified (e.g. Baseball, American football, rounders, lacrosse, rugby league) |  |  | On going |
| **m** | To ensure that recommendations can be appropriately translated into supplementary planning guidance to underpin conctributions through S106 agreements and CIL. Pooling restrictions on S106 come into force in April 2015. After that date, pitch development contributions would need to be ‘phased’ to pay for Land acquisition/Layout/Fencing/Carparking/Lighting etc. |  | Dependant on new developments e.g. Linden Homes Whiterock |  |
| **n** | Facility standards from grass roots community up to national standards e.g. markings/court sizes/posts etc |  | All sites |  |

**SO15: Review and updating of PPS Information on regular basis.**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Undertake regular updating of this playing fields strategy, including, at appropriate times, the maintenance and completion of the main database. This would include regularly: (a) updating the supply of pitches (recording when new pitches are provided, pitches undergo a change of use, or a different configuration) and (b) updating the demand for pitches by checking number of teams (ideally in September), through new handbooks and club/league websites | General | All | On going |
| **b** | To encourage Pitch Development Forums or development groups to continually monitor and record changes | General |  | On going |

SO16: To increase interest and participation in the pitch sports and usage of playing field facilities to improve the health, fitness and well-being of residents in and visitors to Torbay

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required; for example:** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Provide support to existing and new leagues and initiatives | General | American Football, Baseball, Rugby League etc. | Natural Environment, clubs, leagues, NGBs  On going |
| **b** | Support clubs in providing a range of activities to encourage new players to the game as well as to retain existing members e.g. as follows:Have a Go sessions, Get Healthy Get Active directory, ‘Back to’ activities, Talent Scout | General |  | Torbay Sports Council, Active Devon, NGBs, Clubs  On going |
| **c** | Continue to work with clubs to produce development plans in order to ensure ongoing understanding of current and potential future requirements | General |  | Active Devon, Clubs, NGBs, Torbay Sports Council |
| **d** | Further develop school club links and the establishment of a relationship between schools and cricket clubs. Facilities at school sites can then be used by the cricket club as the club expands. Note improvements to the quality of facilities are likely to also be required | Cricket | All cricket clubs. In particular, target increases in participation at smaller clubs in order to ensure that clubs remain sustainable – (This can be applied to other sports) | Education, Clubs, ECB  2017 |
| **e** | Consider how best to increase midweek casual play and the establishment of a midweek senior league. Introduce new forms of the game such as Last Man Standing and T20 | Cricket | Council cricket venue potentially required for introduction of an informal cricket league (longer term). Windmill Hill may be an appropriate venue for this purpose or Improvements at Torre Valley North | Natural Environment, Clubs, ECB  2016 |
| **f** | Develop further opportunities for Touch and tag rugby and ‘7s’, summer rugby | Rugby | All rugby clubs | Clubs, NGBs, Active Devon  2015 |
| **g** | Support increases in participation in hockey through the existing club structure through both the introduction of new forms of the game (Rush Hockey and Back to Hockey) and improvement of links with potential participants to address latent demand. | Hockey | Torbay Hockey Club | NGBs, Clubs,  2016 |
| **h** | Work with Torbay Hockey Clubs to increase developmental hockey activity during the week and outside peak times. | Hockey |  | NGBs, Clubs  2016 |

**SO17: Addressing the need for artificial grass pitches to meet increasing and changing demand for AGP surfaces for both training and competition in football, hockey and rugby and other pitch sports.**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Action required** |  | **Priority Sites/Areas/Clubs** | **Timescale/**  **Implementing Partners to be added** |
| **a** | Retain all existing AGPs | General | * Retain Torbay Leisure Centre and TGGS as sand AGPs and Torquay Academy and Paignton Community & Sports Academy as 3g football turf pitches | Clubs, Education, NGBs  On going |
| **b** | Protect, resurface/upgrade Torbay Leisure Centre sand AGP | Hockey & football | * Torbay Leisure Centre | Parkwood Leisure  2021 |
| **c** | Support provision of IRB22 compliant rugby and football AGP, subject to full community use and appropriate business and usage plans | Football & rugby | Priority sites:   * **Clennon Hub Site: Torbay Leisure Centre** * Brixham Sports Hub * Linden Homes Whiterock Dev. | Clubs, NGBs  2020 |
| **d** | Support provision of network of smaller floodlit (e.g. half size/9v9 size) football turf pitches to complement full size delivery, subject to full community use and appropriate business and usage plans | Football & rugby | Priority sites:   * South Devon College * Acorn Centre, Torquay * Westlands School, Torquay (upgrade exising MUGA which is already used by the community) * Galmpton Memorial Ground (subject to Brixham sports hub proposals) * Paignton Rugby Club | Clubs, Education, NGBs  2020 |
| **e** | Ensure that the quality of AGPs is sufficient to sustain the required level of use by working with providers to ensure timely refurbishment of facilities, installation of clubhouses and that a sinking fund is in place for the refurbishment of existing facilities | General | * All AGPs | Providers, NGBS, Planning  On going |
| **f** | Ensure new sites can accommodate floodlights, requisite ancillary facilities including changing, toilets, car parking and shelters | General | * All AGPs | Providers, NGBS, Planning  On going |
| **g** | Work with residents, planning officers and Torquay Academy (TA) to consider extending hours of use and floodlighting of Torquay Academy on Saturdays and Sundays and consider extension of floodlighting at Torquay Grammar School for Girls AGP | General | Prioritys:   1. Torquay Academy 2. TGGS | TA, NGBS, Planning, residents  On going |
| **h** | Wherever possible, provide floodlit artificial grass surfaces in close proximity to playing pitch sites to enable training without wear and tear on the pitches | General | Prioritys:   1. **Clennon Valley** 2. Torquay Academy 3. TGGS | Natural Environment, Clubs  On going |

1. The principles and findings of the Playing Pitch Strategy can be applied to support a variety of different outcomes, including;

* Sports development planning
* Informing planning policy and planning applications
* Supporting funding bids
* Facilitating decision making relating to facility and asset management
* Informing capital programmes and related investment
* Informing the role of playing pitch provision and participation in pitch sports on public health and contributing towards the achievement of wider aims and objectives

1. The evolving context of participation in sport and active recreation means that monitoring and review of the strategy is as important as the initial preparation of the document to ensure if remains sufficiently robust to fulfil the above roles.
2. Reflecting the importance of this phase of work, monitoring of the strategy represents Step 10 of the approach to the production of a playing pitch strategy set out in the guidance for the delivery of a playing pitch Strategy (Sport England 2013).
3. The steering group will therefore be committed to keeping the strategy alive through;

* prior to adoption by the Council, agree amendments to this final Draft,
* to agree key priorities, timescales and implementing partners
* to set up a process to take actions forward, ensuring that the strategy continues to address local needs and priorities in the Bay.

If felt appropriate, the steering group could be a sub group of the Strategy Implementation Group (overseeing both this and the Sports Facilities Strategy) which should consist of representatives from:

* relevant Council departments,
* Sport England representative,
* Torbay Local Sports Council,
* Active Devon County Sports Partnership,
* relevant National Governing Bodies of Sport
* local health partnership
* representatives from the education sector in the Bay
* representatives from the commercial sector.

The Strategy Implementation Group should initially agree which of the actions should be taken forward in the short term (1-2 years); medium term (3-5 years) and longer term (5-10 years), and also agree who the main partners should be in taking the relevant actions forward. It is recommended that the Group should meet twice a year to review progress by all key partners on the strategy delivery and to discuss any issues arising. An important role for the group will be to keep the strategy alive through:

* Monitoring the delivery of the recommendations and actions and identifying any changes that are required to the priority afforded to each action
* Recording changes to the pitch stock in Torbay and evaluating the impact of this on the supply and demand information
* Assessing the impact of changes to participation, including changing trends and the development of new formats of the game.

1. The ongoing monitoring of the strategy will be led by Torbay Council and it is anticipated that it will constitute;

* Support for the creation of sport specific forums to discuss issues arising and to lead the delivery of the strategy in conjunction with key partners
* Establishment of a Torbay Council working group that meets twice annually to review progress by all key partners on the strategy delivery and to discuss any issues arising
* Production of an annual progress summary on the delivery of the PPS. This will include;
  + - a review of participation with support from National Governing Bodies, to identify any key changes to participation trends in Torbay, and the likely implications of these changes for the strategy;
    - an assessment of changes to the pitch stock (including a full review of Active Places Power)
    - progress on the strategy delivery
* a full annual steering group meeting, or individual annual meetings with National Governing Bodies of Sport to inform and discuss the annual progress summary and agree next steps
* the amount of funding for pitches or provision of additional pitches delivered in association with new development is monitored through the Planning Department

1. The steering group will also be responsible for the requirement for a full update of this playing pitch assessment, at regular intervals as agreed following consultation.